## Slide 1: Re.Ca.S.
Rete di Calcolo per SuperB
G. Russo
Ferrara, 2011 july 7th
1

## Slide 2: Characteristics of the «call for projects»
P.O.N. (National Operational Programme) is funded by EU
Funding is strictly limited to 4 southern regions
Project to be presented by Aug. 11th
Funding request: min 15 M€, max 45 M€
Only for «large» infrastructure, including grid
About 9,5% is for educational purposes
G. Russo
Ferrara, 2011 july 7th
2

## Slide 3: Characteristics of our project
Amount requested: 44,5 M€
Partecipants:
  INFN (NA, BA, CT, CS)
  UniNA
  UniBA
INFN: 22,5; UniNA: 11 M€; UniBA: 11 M€
G. Russo
Ferrara, 2011 july 7th
3

## Slide 4: Key persons
L. Merola (NA - head, empowering project)
R. Bellotti (BA – head, educational project)
G. Russo (NA - relationship with funding agency; proposal submission and follow-up)
One administrative officer for each partner
G. Russo
Ferrara, 2011 july 7th
4

## Slide 5: Contents of the project (1)
Build 4 Data Centers
Sizes in the ratio 15:15:10:2.5 (NA:BA:CT:CS)
# of racks in the ratio 50:50:30:10
Infrastructure in each center:
  Energy (HPC: trigeneration from methane)
  Electrical apparatuses
  Technical (mechanics, fire systems etc)
G. Russo
Ferrara, 2011 july 7th
5

## Slide 6: Contents of the project (2)
Storage – 40% of rack units:
  space for 6 PB at NA, BA
  space for 3 PB at CT
  space for 1 PB at CS
Nodes: – 50% of rack units:
  space for 24.000 cores at NA, BA
  space for 15.000 cores at CT
  space for 3.000 cores at CS
G. Russo
Ferrara, 2011 july 7th
6

## Slide 7: Timeline
Approval expected by Jan 2012
Internal startup expected by april 2012
50 people temporarily recruited and funded (up to november 2014)
Tenders to start by june 2012
Tender duration: 18 months
Installation: first semester 2014
Nothing compatible with R&D for SuperB, except personnel
G. Russo
Ferrara, 2011 july 7th
7

## Slide 8: Commissioning phase
From march 2014 to dec 2014
Likely on LHC, and partially on SuperB
Universities will use the Data Centers also for other researches (estimated 10% of resources)
G. Russo
Ferrara, 2011 july 7th
8

## Slide 9: Conclusions
Unique opportunity
Timeline for hw non optimal with respect to SuperB
Timeline for personnel and educational programme compatible with R&D for SuperB
G. Russo
Ferrara, 2011 july 7th
9