## Slide 1: EMC Test Beam 2009 at BTF
Claudia Cecchi
University of Perugia and INFN

## Slide 2
EMC Test Beam:
  goal November 2009 @BTF (Frascati)
    From 100 MeV up to 500 MeV electrons
    Photons?
  Beam requested November 16th December 6th (TBC)
  Put under test matrix of 5x5 LYSO crystals + external ring of CsI crystals (CLEO)
  Read out APD and/or PD

## Slide 3
Access Documentation to DAFNE Beam Test facility
# Step 1: The group leader has to provide via e-mail at last two working days before the date of arrival the complete list of the participants (LNF personnel must be included).
# Step 2: All participants have to provide or check the hospitality documentation. For a new submission the application form only for Non Italians (Italian version only for Italians) must be sent via fax to the "Ufficio Utenti Esterni" (+39 06 9403 2630) two working days in advance of the date of arrival.
# Step 3: Participants who have submitted a new application can check the status of their application (see below: "Complete List of people who have access as members of BTF group"). For any problems please contact the "Ufficio Utenti Esterni" (tel: +39 06 94032227/2508).
# Step 4: Participants should apply, upon arrival, for a badge at building 16, 2nd floor, room 5 (Mon-Thu 14.30-15.30, Fri 10-12).
# Step 5: Those who need to use the internet during their stay should register here. NB: INFN staff may use their INFN digital certificate.
PLEASE let us know in advance if you are planning to participate to the BT.

## Slide 4
Crystals procurement
- 8 crystals ordered at St. Gobain by INFN
- 4 to be ordered by INFN
(money will be available end of June )
13 will be ordered by Caltech
TOTAL 25
Still ongoing some discussions about dimensions and tolerances  try to finalize whitin this week.
CsI crystals will be shipped to Caltech by end of June:
- control on dimensions
- get the readout working
- integration with the mechanical structure of 5x5 matrix

## Slide 5
Electronics and DAQ
Two options are under discussion:
Rome + Perugia working on readout with PD: goal for November 50 readout channels for the 25 LYSO crystals + CsI external ring.
2) Caltech has 50 readout channels available with CMS DAQ. Some work on the integration of electronics with DAQ is needed

## Slide 6
Mechanical structure
Michel Lebeau engineer from CERN will join us in the superB project.
Carbon fiber or glass fiber structure
crystal tolerances +0, -0.1 mm (under discussion with SG)
alveolar tolerances -0, +0.1 mm
CAD drawing by June (INFN)
meeting with a producer, beginning of July
to adapt BT design and launch production: few weeks
DELIVERY in October

## Slide 7
Simulations
Simulations are in place for the 5x5 module.
- Geometry description is available, external ring of CsI crystals to be added
Response resolution has been studied with different amount of dead material in the calorimeter
Response to photons and electrons of different energies has been studied

## Slide 8
Very important the experience gained during the small test we have done in April and June in terms of:
- contact with BTF people
beam parameters and dimensions
available facilities: hodoscope calorimeter, scintillator fingers, DAQ system….
Test in June much more effective than the first one thanks to these acquired knowledge.
Working at the BTF

## Slide 9
Conclusions
- Wait for the confirmation of the availability of the slot at BTF
Material procurement is in place, final definition of crystal dimensions has to be decided within this week
Readout and DAQ available from CMS, tentative definition of a new electronics
Mechanical structure should be ok for November
Simulation software is in place
What else? Discussion is open…