## Slide 2
CERN Vision & Strategy Medium term plan guiding principle
Driven by Science and aiming at implementation of European Strategy for Particle Physics.
Takes into account technical feasibility and financial affordability.
Adequate resources for maintenance and consolidation of scientific and general infrastructure, and for compliance with safety requirements.
Next 10 years dominated by construction of High Luminosity LHC project (HL-LHC) ~950 MCHF.

## Slide 3
CERN Vision & Strategy Three main scientific pillars
Full exploitation of the LHC:
  successful Run 2, LS2, and Run 3 start-up.
  construction and installation of LIU; on-track construction of HL-LHC.
Scientific diversity programme serving a broad community:
  ongoing experiments and facilities at Booster, PS, SPS and their upgrades.
  participation in accelerator-based neutrino through CERN Neutrino Platform.
Preparation of CERN’s future:
  vibrant accelerator R&D programme exploiting CERN’s strengths and uniqueness.
  design studies for future accelerators: CLIC, FCC (includes HE-LHC).
  future opportunities of diversity programme: “Physics Beyond Colliders”.
Important milestone: update of the European Strategy for Particle Physics (ESPP) in 2019-2020.

## Slide 4
CERN Vision & Strategy European Strategy – HEP master schedule
Constr.
Physics
LEP
Construction
Physics
Proto
Design
LHC
Construction
Physics
Design
HL-LHC
Physics
Construction
Proto
1980
1985
1990
1995
2000
2005
2010
2015
2020
2025
2030
2035
~20 years
Design
Future Circular Collider (FCC)
Must advance fast now to be ready for the period 2035 – 2040
Goal of phase 1: CDR by end 2018 for next update of European Strategy

## Slide 5
Peak luminosity > 1.35 x 1034 cm-2s-1
Over 25 fb-1 in both ATLAS and CMS 
2016 goals
Progress represents a phenomenal ongoing effort by all the teams involved

## Slide 6
Same EYETS end date
LHC EYETS approved on 31st August 2016

## Slide 7
Ion runs in 2016 (p-Pb) and 2018 (Pb-Pb)
Run 2
~ 40-45 fb-1/year in 2017 and 2018 (goals will be fixed at Chamonix 2017)
Prepare for HL-LHC and post-LS2 LIU era
Prepare for 7 TeV operation
>100 fb-1
300 fb-1

## Slide 8
LINAC4 machine layout- 352MHz |  |  |  |  |  |  | 
Pre-injector (9m) |  | DTL (19m) |  | CCDTL (25m) |  |  | Π-mode (23m)
3MeV |  | 50 MeV |  | 100 MeV |  |  | 160 MeV
SOURCE | RFQ | 3 Tanks 3 Klystrons : 5 MW |  | 7 Modules 7 Klystrons : 7 MW |  |  | 12 Modules 8 Klystrons: 12MW
Beam Commissioning stages |  |  |  |  |  |  | 
45 keV | 3 MeV | 12 MeV | 50 MeV |  | 105 MeV | 160 MeV | 
Not yet the final source – details later (50mA standalone) (30mA-Nov15)***** | Chopping validated (10mA- Aug 14) (30mA-oct 15) (20mA-Nov15) | Completed (10mA- Aug 14) (20mA – Nov15) | November 2015 (20mA – Nov 15) |  | June 2016 (20mA – June16) | October 2016 | 
Linac4: Status of Commissioning / Installation
Courtesy Maurizio Vretenar

## Slide 9
The HL-LHC Project
New IR-quads Nb3Sn (inner triplets)
  New 11 T Nb3Sn (short) dipoles
  Collimation upgrade
  Cryogenics upgrade
  Crab Cavities
  Cold powering
  Machine protection
  …
Major intervention on more than 1.2 km of the LHC

## Slide 10
Run I
Run II
Run III
Run IV, V…
FAV = Fabrication, Assembly and Verification

## Slide 11
TE Mandates & Structures Structure as of January’16
56 Staff
74 Staff
78 Staff
103 Staff
41 Staff
76 Staff
15 Staff

## Slide 12
TE Mandates & Structures Accelerator & Beam Transfer (ABT) Group Mandate
The ABT group is in charge of the design, development, construction, installation, exploitation and maintenance of injection and extraction related equipment:
  Fast pulsed magnets with associated high voltage pulse generators and transmission lines;
  Electrostatic and magnetic septa, including high voltage power supplies for electrostatic septa;
  Protection devices;
  Associated equipment-level control systems and software.
The group also conceives, studies and designs injection and extraction processes and systems in the accelerator complex, and beam transfer lines between accelerators and up to targets. It contributes to operational follow-up of beam transfer systems, and is in charge of the commissioning of the LHC transfer lines, injection and beam dumping systems together with their potential upgrades.

## Slide 13
TE in few numbers Manpower plan (MPP) 2015-2020

## Slide 14
TE Mandates & Structures Manpower turnover handled by HDO-AGS (all categories)
Important turnover in all programs… implies significant Staff efforts!

## Slide 15
TE Medium Term Plan (MTP) 2015-2025 2016 Preliminary Projects Budget
~107 MCHF