## Slide 1: Status Report ALICE ITS @ LNF
Federico Ronchetti, INFN-LNF
ALICE ITS Meeting 25/10/2016
Status
Quark Matter 2018

## Slide 2: Assembly
Two new fresh cold plates received from CERN
Stave mechanical assembly tests still ongoing (Emiliano, Marco, Daniele, Alessandro)
Simple Vitrinite dummy production
Order placed for 50 pcs – going
The start again Stave and module alignment
gluing tests possible.
Dummy production using glass chips
To be done in Bari need 2 people from LNF
7 – 11 Nov, 14 – 18 http://doodle.com/poll/5ddadh2ptsante2w
Decide if we go for one stave production with vitrinite or glass dummys

## Slide 3: FPC-FPC Soldering Tests
Ongoing tests at LNF
Luciano, Aldo
Regular meetings with Torino to define best
soldering procedure
Positioning and blockage of The bridge
Quantity of tin and fluxing fluid
Operation under the microscope Next Meeting Friday 28
OPENED

## Slide 4
MOSAIC System
Vito/BARI was contacted fror the following
parts
MOSAIC board (1 for the moment, 3 will be needed at regile)
Hi speed cable for the MOSAIC input ->> fire fly cable bought in BASI
carrier with an Alpide4 sensor CERN -> markus
4) Adaptor Firefly to Hi speed MOSAIC cable -> CERN markus
At LNF
5) 1 PC with SL6 (being ordered)
6) crate VME
7) Power supply with 2 outputs (available)
8) Chiller for the Stave (being ordered)
MOD
FireFly
AD
HIspeed
Mosaic

## Slide 5
OB Assembly

## Slide 6
Quark Matter 2018
Quark Matter 2018 si svolgerà al Lido di Venezia. Le date sono 13-19 maggio 2018. Il Comitato Organizzatore (OC) sara’ formato da persone di tutti i gruppi italiani legati alla fisica di QM.
From the ALICE group
Federico
Alessandra
Marco T.
From LNF
Maria Paola Lombardo
Possible contributions
Proceeding production (part of)
Logo and graphics
After the next OC meeting we will have a local meeting with Maria Paola and possibly Claudio Federici to define our contributions