## Slide 1: Pixel layouts, cost, production…
P. Morettini

## Slide 2: Cost estimates presented in April
Few problems here, the first already observed in April:
The number of readout links was underestimated, and not coherent with Step 1.5
The number of modules was wrong. The surface was correct, but having the wrong number of modules alter the calculation of the cost of the services.
Layout | # mod | Surface | Layer 0-1 | Layer 2-3 | Layer 4 | Rings | Total
Base | 9780 | 14.14 | 7.3 | 11.0 | 8.5 | 13.1 | 41.1
Extended @ 4.0 | 12240 | 17.88 | 7.3 | 11.8 | 8.0 | 22.9 | 51,1
Extended @ 3.2 | 10520 | 15.60 | 5.9 | 11.8 | 8.0 | 17.8 | 44.5
Inclined | 11292 | 16.81 | 4.6 | 11.8 | 8.0 | 22.9 | 48.4
Fully Inclined | 10166 | 15.10 | 4.6 | 9.2 | 6.8 | 22.9 | 44.7
“Step 2” | ~10000 | ~15 |  |  |  | 18.0 | 40-45

## Slide 3: Cost driving items
The module cost is about 50% of the total cost. Some further reduction could be possible (sensors and BB), especially for the outer layers.
In particular for BB, we are trying to get more estimates from different vendors.
We are reviewing the cost of the data transmission components to consolidate our estimate. However, there is no indication that we are particularly pessimistic in the unit cost, but we could be a bit pessimistic in the link count.
Some compensation between the pessimistic count of links and the doubling for L0/L1 is possible.

## Slide 4: Pixel Cost Update
In April, we estimated a cost of 40-45 M.
This was based on the assumption that the ring system was possibly too large.
Rumors in the LTF indicate that the present design of the forward part may be optimal in terms of performance.
In this update, we quote Base, Extended and Fully Inclined, with the readout as described in Step 1.5 simulations.
How much can be saved by reducing the number or rings (i.e. the number of points per track in the forward region) is not clear yet. We could say that saving 5 MCHF is possible, but the impact on tracking performance at large h could be important.

## Slide 5: Cost estimates
Layout | # mod | Surface | Layer 0-1 | Layer 2-3 | Layer 4 | Rings | Total
Base | 9780 | 14.14 | 7.4 | 11.5 | 8.9 | 14.1 | 43.1
Extended | 12240 | 17.88 | 7.4 | 12.4 | 8.3 | 25.2 | 54,4
Fully Inclined | 12486 | 15.10 | 4.9 | 9.8 | 7.2 | 25.2 | 48.3
The generalized increase is related to the modification in the readout assumptions. An even larger increase could be necessary if we go for the two stage L0/L1 trigger strategy.
The big difference between the scoping document and the Step 1.5 layouts is however dominated by the 11 M increase in the rings cost.

## Slide 6: Institutes aspirations
There is a large difference between institutes aspirations and real needs (compared to the BASE solution, we have ~19 M more and 1.8 time the module production capability).
Some reuse of the excess inside ITk is possible (~4 M).
Some increase of the Pixel surface (and so of the cost) is as well possible (~5 M).
There is however a large excess (~10 M).
The management asked the NCP to look for possible redistributions inside their groups, with the aim of moving the Pixel excess to other underfunded areas.
Track trigger and maybe TDAQ are possibly natural solutions.
In Italy, we moved already ~20%, so we could wait a bit…
Loading has a little core value.

## Slide 7: Which layout?
The LTF will prepare a recommendation document to be approved by the end of the year.
The emerging indication is that for the inner layers inclined is better than extended, for the outer layers there is no difference in terms of performance, but the cost is lower.
Trying to guess a possible layout to build, I would say:
  Inclined+rings in the inner section. Here a relevant optimization is needed, especially in the transition region between the straight part and the rings, as service routing is non-trivial.
  Inclined in the outer barrel. Here a solution like SLIM seems to be OK.
  A ring system reduced by 15%. Compared to step 1.5 layouts. The present ring design if fine, and it’s easily scalable.

## Slide 8: How much silicon?

## Slide 9: Who does what?
Here we are in the pure guesses domain.
One first observation to make is that module production and module loading can be decoupled. It may appear not much efficient, but the modules have to travel a lot in any case during production, and there are quality considerations that suggest a ranking.
Outer barrel: Switzerland, CERN, France and Germany are, in a way or in another, looking at the SLIM design.
UK is behind the rings, but they are committed to produce only one end-cap.
US and Italy expressed interest for the inner barrel. US can be interested in a complete redesign of the inner system.

## Slide 10: What we could do?
Our main interest, in terms of module production, is on 3D modules.
In terms of loading, we could consider:
  (Part of) an end-cap (~17% of the modules, all quads).
  The inner rings (~9% of the modules, all quads).
The end-cap is supposed to be shipped already assembled. But we could consider loading in Italy and assembling at CERN.
The inner rings (or whatever the inner section components will be) are to be assembled in SR1.
We should consider an involvement in power distribution, in co-operation with CAEN.

## Slide 11: Schedule