## Slide 1: SysAdmin News 2016/2017
Marc Dobson

## Slide 2: Operation in 2016
High availability and smooth running overall
Many service migrations done:
  Core servers, CMS User head nodes, X2GO, proxies
Only minor service interruptions
  One with beam downtime (power breaker tripped)
1200 Jira cases (1300 in 2015) – change requests, problems, new requests, etc.
Expert on call: ~1 call per week
Manpower: 5 FTE over 7 people (.75 FTE on cloud)

## Slide 3: Plans for 2017 I
Prepare for the new sub-systems (uTCA, PCs):
  Pixel, GEM, HCAL ngFEC
Prepare for DAQ Ferol40:
  uTCA infrastructure and management
CMS Online Oracle DB: change of storage element
  DB currently hosted in IT until work done
  HW replacement just started due to other constraints
  Schedule for moving DB back to P5: end February, early March
Retire all old PC HW (remove from racks)
  PE1950, PE2950, SC1425 class PCs
  Some USC55, mainly OLC (C2C0X and C2D0Y)
  Nearly done: still a few services being actively followed up

## Slide 4: Plans for 2017 II
Move from SLC 6.X to CC 7.3
  Combined with change from Puppet 2 to Puppet 3
    Major re-organisation and cleanup of templates (better idea of what we want)
  Strongly recommend that everyone migrates to CC7
    XDAQ14 only available on CC7
    CR shifter machines will move:
      WinCC OA 3.15 only available on CC7
    SLC6 is OBSOLETE, even CC7 is obsolete
    DAQ is currently testing performance on CC7
    Sub-system can request a move or test machine but please be patient
  IF you stay on SLC6 you will be:
    Asked to move to SLC6.7 or 6.8 before data taking
    Stay on XDAQ13 (which is frozen)
  Change from System V init script to systemd
    STRONGLY recommend your services do the change (compatibility is not as expected)
    Ask if you need help

## Slide 5: Plans for 2017 III
Many other small things (only some listed):
  Automated ethers file (RARPD) configuration for all sub-systems
  Move CMS Online Cloud infrastructure to CC7
    Major change of Openstack version
  New HLT nodes to commission
Manpower:
  Basically stable
  However will loose people end of this year
SysAdmin are quite busy especially this start of year
  Submit tickets in JIRA systematically, and early (see below)
  Indicate urgency (be reasonable, see below)
  Do not hesitate to discuss your needs/wishes BEFORE you need them
    We may be able to suggest minimal effort ways of doing what you need