## Slide 1: Simulation and Reconstruction
Emanuele Leonardi
PADME General Meeting - LNF March 8th-9th, 2018

## Slide 2
Need Tungsten?
10cm thick tungsten cylinder on request

## Slide 3
ECal
Crystals with tedlar strips and support structure.
Front Alustep panel.
Preliminary digitization.
Missing:
PMTs and back panel
Final design of center

## Slide 4
Target
Homogeneous diamond target.
Digitization well defined.
Missing:
AuCr readout layer
Support structure

## Slide 5
Plastic scintillator fingers
160mm → 190mm
Verify rotation and pitch
Update support structure
P/E Veto
Preliminary digitization
Quite old: need some review

## Slide 6
HEP Veto
Same as P/E Veto
TimePix
6x2 Si chips
Missing:
Support structure
Digitization

## Slide 7
Matrix of 5×5 PbF2 Crystals 3×3×14cm3
Waiting for the final design (Paint? Tedlar? Support structure?)
Preliminary digitization.
SAC

## Slide 8
Magnet
Fully modeled.
Need to update the magnetic field map
Vacuum Chamber
Main shells directly imported from CAD projects (Cesidio).
Portholes in place.
Beam exit and ECal membranes fully modeled.

## Slide 9: Final remarks
All sensitive detectors are described.
Magnet and vacuum chamber are described.
Some support structures are missing (Vetoes, SAC, Target).
Magnetic field map must be revised.
Digitization procedures must be revised and updated.
Please give a look to the materials in use.
  PadmeMC/src/DetectorConstruction.cc

## Slide 10: Reconstruction
An (almost empty) Reconstruction program exists.
Can read data (ADC waveforms) and MC (digi) events.
Some reconstruction algorithms exist for ECal.
Need contributions from detector experts.
Lots of work to be done here.