## Slide 1: Executive Summary
Hybrid Stave status
Stave Zero Status
Planning

## Slide 2: Hybrid Stave / PB Jig Status
Hybrid Stave
  Tested pick-up tool
  PB brackets produced (Aldo)
  Test U-arms installation (place by hand)
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads
  Full review of the assembly

## Slide 3: Hybrid Stave / PB Jig Status
Hybrid Stave
  Tested pick-up tool
  PB brackets produced (Aldo)
  Test U-arms installation (place by hand)
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads
  Full review of the assembly

## Slide 4: Hybrid Stave / PB Jig Status
Hybrid Stave
  Tested pick-up tool
  PB brackets produced (Aldo)
  Test U-arms installation (place by hand)
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads
  Full review of the assembly

## Slide 5
No u arm

## Slide 7: Stave Zero Status
Mock Up
Service Power Bus installed not yet wired up
Filter Boards to be installed
Connectors installed
HS/Right/Upper to be tested first

## Slide 11: Planning
Produce pick up tool brackets
Install new PB jig
Move Hybrid Stave back to PB jig
  Need to swap PBs (unsoldier the CC)
Install (glue) U arms by hand
Move hybrid stave back to transport box
Finalize service PB
Glue U arms on HS/Right-Upper using U arm tool
R/O test of the HS/R-U
Finish stave zero
 ASTRA building heat pump installation started !
 Daresbury meeting Apr 23 24
This Week
End of march