## Slide 1: Executive Summary
Hybrid Stave status
Stave Zero Status
Planning

## Slide 2: Pick Up Tool
Hybrid Stave
  Tested pick-up tool
  Pick up brackets produced and used
  Stave moved back and forth from old to new PB jig

## Slide 3: PB Jig
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads installed
  Full review of the assembly with TO
  Services connected (vacuum, water)
  Jig READY
  U-arms installation tested on both HS
  PB folding tested on both HS
  NOTE: capacitors relocated

## Slide 4: PB Jig
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads installed
  Full review of the assembly with TO
  Services connected (vacuum, water)
  Jig READY
  U-arms installation tested on both HS
  PB folding tested on both HS
  NOTE: capacitors relocated

## Slide 5: PB Jig
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads installed
  Full review of the assembly with TO
  Services connected (vacuum, water)
  Jig READY
  U-arms installation tested on both HS
  PB folding tested on both HS
  NOTE: capacitors relocated

## Slide 6: PB Jig
PB Jig
  PB folding rails and bars installed
  New supports for ruby pads installed
  Full review of the assembly with TO
  Services connected (vacuum, water)
  Jig READY
  U-arms installation tested on both HS
  PB folding tested on both HS
  NOTE: capacitors relocated

## Slide 7: PB Jig

## Slide 8: PB Jig

## Slide 9: PB Jig

## Slide 10: Stave Zero Status
HS0/Right/Upper
Service Power Bus installed
Filter Boards installed and connected
HIC DCTRL test performed OK

## Slide 11: Stave Zero Status

## Slide 12: Stave Zero Status
Mock Up
HS0/Left/Lower on CMM (glued, to be soldered once HS0/R/U tested)

## Slide 13: Stave Zero Status
Mock Up

## Slide 14: Stave Zero Status
Mock Up

## Slide 15: Planning
MS:
Produced pick up tool brackets
Installed and finalized new PB jig
Moved Hybrid Stave back to PB jig
Install U arms by hand on Hybrid stave: ready to go to transport box
Stave Zero:
Finalized service PB on soldering table
Starting test of HS0/R/U
Install U arms, retest of HS0/R/U, align to SF
Install U arms, retest of HS0/L/L, align to SF
Install PB on Stave Zero
This Week
End of march
After Easter