## Slide 1
Attività e richieste
2019
11 luglio 2018 – Consiglio di Sezione INFN-Bari - Aula multimediale
Alexis Pompili
(in rappresentanza del Gruppo CMS-Bari )

## Slide 2
LHC operations & status in 2018
1/47
July2018 - C.d.S. @INFN-Bari
PLAN
23.2 fb-1 NOW
As of June 12nd LHC delivered 23.2fb-1
[0.5fb-1 per 12hours fill ]
Almost 2 weeks ahead what initially expected

## Slide 3
CMS data taking in 2018
2/47
The machine start was incredible but
also CMS is performing data taking
with high recording efficiency :
Integrated recording efficiency : 94.8%
by collecting 21.9fb-1 out of 23.2fb-1
[ Deadtime ~3.1% / Downtimes ~2.1% ]
L. Silvestris – Run Coordinator
Now ending the MD1 & TS1 & special run (*) period & restarting :
(distributed)
(*) QCD studies, glueballs (with TOTEM)
[PbPb ion run foreseen in December]
…..
July2018 - C.d.S. @INFN-Bari

## Slide 4
CMS publications trend
3/47
Submitted papers (from inspirehep.net) :
CMS-Bari Collaboration Wide Reviews:
- SMP-17-012 (20/6/18)
- SMP-17-005 (10/4/18)
- TOP-17-014 (25/5/18)
- HIG-16-018 (7/2/18)
- HIG-16-040 (21/12/17)
- SUS-17-006 (21/11/17)
- B2G-17-009 (12/10/17)
- HIG-17-024 (17/3/18)
- SMP-16-017 (5/6/17)
- BPH-15-008 (22/7/17)
765 physics papers submitted in total
- very good trend in the last year
July2018 - C.d.S. @INFN-Bari

## Slide 5
LHC physics after Higgs discovery
4/47
July2018 - C.d.S. @INFN-Bari
From S. Rahatlou @ ICHEP18

## Slide 6
Observation of ttH production
5/47
July2018 - C.d.S. @INFN-Bari
CMS paper on “observation of ttH production” published on the 4th of June [Phys.Rev.Lett. 120, 231801]
From S. Rahatlou @ ICHEP18
Observation of direct coupling of Higgs to quark top

## Slide 7
Physics Highlights – what happened in the last 12 months
5a/47
From the talk given by Gavin Salam
@ closing plenary session of LHCP :
The >5s observations of ttH and independently by CMS & ATLAS, firmly establish the existence of a new kind of fundamental interaction, Yukawa interactions!
They have never before been directly observed! This is as important as the discovery of the Higgs boson itself because fundamental interac-tions are as important as fundamental particles.
Within SM conjecture, Yukawa couplings are what give masses to all quarks (so protons are lighter than neutrons and thus are stable, which gives us the hydrogen atom & chemistry and biology as we know it).
Within SM conjecture, Yukawa couplings are what give masses to all leptons (electron mass determines size of all atoms & sets energy levels of all chemical reactions).
July2018 - C.d.S. @INFN-Bari

## Slide 8
Higgs properties
6/47
Next steps : &
H
H
July2018 - C.d.S. @INFN-Bari
(evidence for it: )
From S. Rahatlou @ ICHEP18
Close to theory-limited territory with just 2016 data

## Slide 9
Other Physics Highlights (from LHCP 2018)
7/47
Results with 2017 data included!
First time that the J=1,2
states are well resolved
(J=0: negligible radiative decay BF )
[submitted to PRL]
BPH-17-008
July2018 - C.d.S. @INFN-Bari

## Slide 10
Other Physics Highlights (from LHCP 2018)
7/47
Results with 2017 data included!
First time that the J=1,2
states are well resolved
(J=0: negligible radiative decay BF )
Gauge coupling strength (LIMITS)
[submitted to PRL]
BPH-17-008
EXO-18-008
First dedicated limits on this SM model extension @ LHC
Search for a narrow Z’ gauge boson in
resulting from Lm-Lt U(1)’ gauge symmetry that could explain 1) lack of DM signals in direct detection,
2) eventual LFV in B decays (anomalies by LHCb),
3) tension in anomalous m magnetic moments measurements
July2018 - C.d.S. @INFN-Bari

## Slide 11
Other Physics Highlights (from LHCP 2018)
7/47
HIG-18-001
Results with 2017 data included!
First time that the J=1,2
states are well resolved
(J=0: negligible radiative decay BF )
Gauge coupling strength (LIMITS)
[submitted to PRL]
BPH-17-008
EXO-18-008
First dedicated limits on this SM model extension @ LHC
Search for a narrow Z’ gauge boson in
resulting from Lm-Lt U(1)’ gauge symmetry that could explain 1) lack of DM signals in direct detection,
2) eventual LFV in B decays (anomalies by LHCb),
3) tension in anomalous m magnetic moments measurements
Contribution by N.De Filippis
Improvements introduced in the new measurement of the properties of the H in the decay channel
H
Observed distribution agrees with SM expectations within uncertanties [stacked histograms represent expected distributions of signal & bkg in the SM]
July2018 - C.d.S. @INFN-Bari

## Slide 12
Current analysis activities with CMS-Bari involvement
Gr.I / July-C.d.S. @INFN-Bari

## Slide 13
High-mass dimuon resonances
8/47
Search for high-mass resonances into two muons (contribution to dilepton final states) [ ]
F. Errico + R. Radogna + A. Colaleo (contributing within Z’ task force)
Observation in agreement with SM expectations. UL on the product of a new resonance production xsection times unknown branching fraction to dileptons calculated in model-independent way, thus allowing the interpretation of the limits in models predicting
dilepton heavy narrow resonances (SSM, GUT & Warped Extra-dim.)
Currently working on Run-2 Legacy analysis (full Run-2 dataset)
- for its preparation the 2018 performances are compared to previous datasets
with F. Errico one of main analysers
Observed yields on stacked histograms repre-
senting the expectations from SM processes
In the last years relevant effort in this search
- with 2015 data combined with Run-1 (8TeV)
[EXO-16-047 ; Phys. Lett. B 768 (2017) 57]
- with 2016 data (Run-2) submitted to JHEP
[EXO-16-047 ; submitted to JHEP] (R. Radogna co-editor)
Z’
R. Radogna m-POG/EXO contact & ARC member for EXO-17-003 and EXO-17-009
July2018 - C.d.S. @INFN-Bari

## Slide 14
… connected to high-pT muon reconstruction
9/47
- R. Radogna co-coordinator of this high-energy muons performance sub-group [MUO-17-001 (AN-18-008)];
also in charge for the estimation of the muon momentum scale with 2017 data
Previous searches are closely connected with high-pT muon reconstruction performance.
For this reason a new dedicated muon-POG sub-group was created to study high energy muons !
- F. Errico in charge for the high-pT muon assignment
using dedicated TuneP (for the estimation of muon
resolution)
Mass resolution (%)
The heaviest dimuon found so far at CMS (3.142TeV) [into 2018 Run]
July2018 - C.d.S. @INFN-Bari

## Slide 15
Current effort
10/47
H
Further involvement in a cross-check analysis dedicated to search
H
Search of SM Higgs - decaying into 2 muons using 2016 (and 2017) data – produced via VBF & ggF
F. Errico + R. Radogna + R. Venditti (+ CMS-Pisa)
- 2017 data analysis in preparation
- contribution to the implementation of a multivariate analysis to use in the limit extraction process
- F. Errico in charge of the systematic uncertainties estimation
(in particular that related to the b-jets tagging)
July2018 - C.d.S. @INFN-Bari

## Slide 16
Mono-Higgs search :
11/47
H
The search for a final signature of the kind (SM-Hggs + MET), particularly with the tag ,
constitutes one of the workstreams in the Dark Matter quest.
H
G. Miniello + N. De Filippis + R. Aly (contributing within the MET+X EXO-WG) [EXO-18-009, AN-2016/328]
Two simplified benchmark models are used as a reference to interpreting the data;
in both a new massive particle mediates the interaction H-DM :
  2) Z’-baryonic (a Z’B vector boson decays into after «irradiating» an Higgs)
1) Z’-2HDM ( on-shell Z’ decays into Higgs + A0 pseudoscalar, with )
(1)
(2)
Crucial aspects : fake leptons & fake-MET rejection, backgrounds estimation (by MC or Data-driven)
[mainly reducible], systematic uncertainties reduction
Preliminary result: no excess of events over the expected SM background is found & 95% CL exclusion limits on the xsection are derived for both models
Target : paper after combination with other Higgs-tag channels
Status : pre-approved / using full2016 dataset
July2018 - C.d.S. @INFN-Bari

## Slide 17
B-Physics & Quarkonia - I
12/47
A. Pompili
- B-Physics PAG sub-convener / Spectroscopy & Properties co-convener:
long-term appointment (2014-2017) ended with 2017
- as convener/internal reviewer followed and helped a few analyses
in the last year, among which:
BPH-16-002 [PRL 120 (2018) 202005]
X(5568) most stringent & extended UL :
BPH-14-008, BPH-17-002,
L. Cristella
- m-POG/BPAG contact (generalize muon-ID from studies )
- as T&P expert contributed to PLB 771 (2017) 435 (B+ prod. xSec. @13TeV)
- coordination of performance plots for B-Physics PAG for 2017 Run (see one @ next slide)
- CMS representative in HFLAV since 2018 [https://hflav.web.cern.ch/ ]
BPH-16-003 [to EPJC] ( spectroscopy),
July2018 - C.d.S. @INFN-Bari

## Slide 18
B-Physics & Quarkonia - II
13/47
L. Cristella + A. Pompili + A. Di Florio + V. Mastrapasqua + N. Sur (TIFR)
- charged exotic Z spectroscopy with the 3-body decay
(full amplitude fit on GPUs) [BPH-14-003]
S. Lezki + A. Pompili + L. Cristella + CMS CINVESTAV(Mexico City) [Progetto MAECI Italia-Messico 2018-2020]
- inclusive search for exotic Xb state [beauty partner of X(3872)] in the final states &
Y
A. Di Florio + A. Pompili + L. Cristella
- inclusive search for exotic X(4140) state & partners in the final state
J/ψ
[reflection]
CMS-DP- 2017-029
- use 2017-2018 data
- use later 2017-2018 data (dedicated triggers)
- enough statistics with 2012 data
July2018 - C.d.S. @INFN-Bari

## Slide 19
Computing T2 infrastructure & activities
July2018 - C.d.S. @INFN-Bari

## Slide 20
CMS T2 status
14/47
T2 maintenance in production
optimal efficiency & reliability
Support to extra activities (CMS-tagged as well)
CMS not only uses the production farm but also the HPC cluster (GPU usage, see slides later)
Support to R&D computing activities of INFN-scolarships
July2018 - C.d.S. @INFN-Bari
For instance: last month’s performances (CMS analysis jobs) :

## Slide 21
CMS-T2 : perspectives & requests for 2019
15/47
Troubles with the 2017 storage tender : 900TB are missing w.r.t. the pledged storage
CMS-T2 requests – summary :
Total request | 294.9k€
CPU | 179.6k€ [*]
Storage | 97.8k€
Overhead Networking | 7.8k€
Overhead Servers | 9.7k€
[*] : For the 2019 we are asking either those for 2019 and those due for 2018
July2018 - C.d.S. @INFN-Bari
G.Donvito, G.Maggi, A.Pompili, C.Calabria, L.Cristella, G.Selvaggi (CMS side),
but - regardless the official affiliations/tags – all IT group (staff & TD) collaborates,
at different levels of involvement, to the maintenance of infrastructure and computing resources !
IPCEI (Important Projects of Common European Interest) useful to strengthen the ReCas data center
[IBISCO is an infrastructural proposal within the INFN framework to an IPCEI call]
Very wide projects/proposals activity (PRIN, PON, infrastructural projects, EU projects) centered on the ReCas Data center [see G.Donvito’s presentation yesterday]. Just an extremely significative example:
- a consistent part of computing resources could be used by LHC experiments (CMS, ALICE) in next years
- expected funding of about 6M€ (between UNIBA & INFN-Bari)

## Slide 22
22
Scientific Computing activities in CMS
C. Calabria [INFN “fellowship” about R&D on scientific computing for innovative solutions for the LHC experiments]
contribution to development of CMS tracking code in parallel programming on a hybrid CPU-GPU platform (*)
contribution to development of a monitoring tool based on ML techniques for the DT Local Trigger (anomalies)
L. Cristella [CMS Remote Analysis Builder (CRAB) user support & development]
contribution to development in 2018: automatic job splitting (to enhance CPU efficiency @ GRID sites)
development plans for 2019: activation of so called job overflow from a site to a geographically adjacent one
(to reduce waiting time of jobs in queues)
A. Di Florio
(*) activity within CMS Future Tracking WG
[more in backup slides]
contribution to application of ML-based techniques to speed up tracking @HLT (*);
July2018 - C.d.S. @INFN-Bari
16/47
specific studies of the use of Convolutional Neural Networks (typical use case: pattern recognition within images) to select pixel seeds on the basis of the cluster shape of the pixel hit.

## Slide 23
Statistical analysis studies :
Wilks theorem application limits & Asymptotic formulae by Cowan et al.
[ ACAT2016, ICHEP2016, XII Quark Confinement: statistics session]
Clustering technique to include LEE in the global significance estimation (ACAT2017)
Currently under study : check of Trial factors method for LEE (Gross-Vitells approx.)
[ will be presented to XIII Quark Confinement: statistics session ]
HEP Computing & Statistics
17/47
Sviluppo dell’uso di GooFit (interfaccia di RooFit a CUDA)
Highly complex Fitting tasks :
(A. Di Florio, A. Pompili, L. Cristella)
With respect to new physical signals (for instance in exotic QCD) techniques of p-value (statistical significance) estimation on GPUs have been developed by means of the pseudo-experiments method (CMS AN-2015/334).
There are 2 main separate lines of research (carried out with the GPUs hosted by the ReCas HPC) :
Amplitude analyses (related to BPH-14-003 and similar analyses within CMS-BPAG)
Development started also for other BPAG analyses, for instance flavor anomalies ( )
[ CMS-PD & CMS-MiB ]
July2018 - C.d.S. @INFN-Bari

## Slide 24
CMS Phase-2 Upgrade & related activities
July2018 - C.d.S. @INFN-Bari
Scientific program :
- precision measurements of Higgs boson properties (couplings to fermions & vector bosons)
- studies of vector boson scattering
- searches of new heavy or exotic particles (BSM phenomena)
- measurements of rare decays & rare production modes of standard particles (precise SM)
See the dedicated presentation given on the last 25th of june in INFN-Bari:
[you can find there details related to the CMS document for the INFN-CTS]
https://indico.cern.ch/event/739423/

## Slide 25
High-luminosity LHC
18/47
During the 3rd Long Shutdown (LS3) [2024-26] the accelerator will be upgraded to enable:
The CERN Council approved (06/2016) the High Luminosity upgrade of the LHC (HL-LHC) [by year 2026]
Instantaneous Peak Luminosity: ( or even )
[stable]
[ultimate]
July2018 - C.d.S. @INFN-Bari

## Slide 26
High-luminosity LHC
18/47
During the 3rd Long Shutdown (LS3) [2024-26] the accelerator will be upgraded to enable:
The CERN Council approved (06/2016) the High Luminosity upgrade of the LHC (HL-LHC) [by year 2026]
HL-LHC expected to run @ with a bunch spacing (close to current values) but with :
- an event pile-up (PU) rate 5 times higher than current PU [stable: 140; ultimate: 200 (#collisions/bunch crossing)]
- an integrated radiation dose (after 10 years of operation) 1 order of magnitude higher than foreseen for the
… current LHC detectors
Instantaneous Peak Luminosity: ( or even )
[stable]
[ultimate]
July2018 - C.d.S. @INFN-Bari

## Slide 27
An upgrade programme of CMS (Phase-2) is accompanying the HL-LHC upgrade
CMS Phase-2 Upgrade - I
19/47
maintain excellent detector performance while
fully profiting from the HL-LHC capabilities
Higher PU rate
Radiation level increase
improved detector radiation hardness
- higher detector granularity (to reduce occupancy)
the challenging radiation levels & operating conditions
... in spite of …
... in order to …
- increased bandwidth (750kHZ to accomodate higher data rates)
- improved trigger capability (track info @L1 with extended trigger latency @ 12ms)
Absorbed (in CMS cavern)
July2018 - C.d.S. @INFN-Bari

## Slide 28
CMS Phase-2 Upgrade - I
19/47
maintain excellent detector performance while
fully profiting from the HL-LHC capabilities
Higher PU rate
Radiation level increase
improved detector radiation hardness
- higher detector granularity (to reduce occupancy)
the challenging radiation levels & operating conditions
... in spite of …
- increased bandwidth (750kHZ to accomodate higher data rates)
- improved trigger capability (track info @L1 with extended trigger latency @ 12ms)
Absorbed (in CMS cavern)
... in order to …
Several kinds of constructions, installations & commissioning to be done from LS2 through LS3 :
An upgrade programme of CMS (Phase-2) is accompanying the HL-LHC upgrade
July2018 - C.d.S. @INFN-Bari

## Slide 29
CMS is entering a new phase of engineering, prototyping & construction
CMS Phase-2 Upgrade - II
L1 trigger, HLT & DAQ TDRs will follow (expected in 2020) [ LHCC reviews just ended ]
Tracker, Barrel Calo, Endcap Calo, Muons Technical Design Reports already approved by CERN Research Board
For the expected performances and features and the physics impact you can refer to the TDRs and TPs.
July2018 - C.d.S. @INFN-Bari
20/47

## Slide 30
CMS is entering a new phase of engineering, prototyping & construction
CMS Phase-2 Upgrade - II
INFN participation
L1 trigger, HLT & DAQ TDRs will follow (expected in 2020) [ LHCC reviews just ended ]
Tracker, Barrel Calo, Endcap Calo, Muons Technical Design Reports already approved by CERN Research Board
For the expected performances and features and the physics impact you can refer to the TDRs and TPs.
July2018 - C.d.S. @INFN-Bari
20/47

## Slide 31
CMS is entering a new phase of engineering, prototyping & construction
CMS Phase-2 Upgrade - II
INFN participation
CMS-Bari participation
L1 trigger, HLT & DAQ TDRs will follow (expected in 2020) [ LHCC reviews just ended ]
Tracker, Barrel Calo, Endcap Calo, Muons Technical Design Reports already approved by CERN Research Board
For the expected performances and features and the physics impact you can refer to the TDRs and TPs.
July2018 - C.d.S. @INFN-Bari
20/47

## Slide 32
Bari contributions to CMS Upgrade TDRs
21/47
Contributions to MUON TDR :
Official editors :
Contributions (plots, …)
Contributions to TRACKER upgrade :
C. Calabria (Cap.6: New GEM detectors)
A. Colaleo (Cap.9: Organization, schedule, cost)
G. Pugliese, A. Gelmi
(Cap.4: RPC upgrades and new RPC detectors)
C. Calabria, A. Sharma, F. Errico
(Cap.7: Muon trigger and reconstruction )
N. De Filippis (plots for TRACKER TDR)
N. De Filippis, R. Venditti
(Cap.7: Muon trigger and reconstruction )
A. Di Florio (studies in ML group / workshops)
(Deep Learning for Pixel doublets filtering @ HL-LHC)
Lot of efforts has been devoted to analyses & studies with simulations
for the upgraded CMS performances also in Bari.
July2018 - C.d.S. @INFN-Bari

## Slide 33
New Tracker for Phase-2 CMS
July2018 - C.d.S. @INFN-Bari

## Slide 34
The new Tracker – requirements/features
22/47
The entire Silicon Tracking System will be replaced !
The new Tracker ( Inner Tracker (IT) based on silicon pixel modules
+ Outer Tracker (OT) made from silicon modules with strips and macro-pixel sensors) … will feature :
increased radiation tolerance
higher granularity
[fully efficiency up to ]
[channel occupancy kept below the %(% ) level in the IT(OT); improved 2-track separation]
[efficient tracking up to
extended tracking acceptance
robust pattern recognition
[optimized design for track finding @high PU]
July2018 - C.d.S. @INFN-Bari

## Slide 35
The new Tracker – requirements/features
22/47
The entire Silicon Tracking System will be replaced !
The new Tracker ( Inner Tracker (IT) based on silicon pixel modules
+ Outer Tracker (OT) made from silicon modules with strips and macro-pixel sensors) … will feature :
increased radiation tolerance
higher granularity
[fully efficiency up to ]
[channel occupancy kept below the %(% ) level in the IT(OT); improved 2-track separation]
[efficient tracking up to
extended tracking acceptance
robust pattern recognition
[optimized design for track finding @high PU]
reduced material in the tracking volume
[lighter than current Tracker]
July2018 - C.d.S. @INFN-Bari

## Slide 36
The new Tracker – requirements/features
22/47
The entire Silicon Tracking System will be replaced !
The new Tracker ( Inner Tracker (IT) based on silicon pixel modules
+ Outer Tracker (OT) made from silicon modules with strips and macro-pixel sensors) … will feature :
increased radiation tolerance
higher granularity
[fully efficiency up to ]
[channel occupancy kept below the %(% ) level in the IT(OT); improved 2-track separation]
[efficient tracking up to
extended tracking acceptance
robust pattern recognition
[optimized design for track finding @high PU]
reduced material in the tracking volume
[lighter than current Tracker]
compatibility with higher data rates & longer trigger latency
tracking information to the L1 trigger (now available only at HLT)
[keeping trigger rates at sustainable level]
concept used to provide L1 trigger primitives,
based on correlation of signals in closely-spaced
sensors in order to enable rejection of low-pT tracks :
accepted “stub”
July2018 - C.d.S. @INFN-Bari

## Slide 37
INFN commitments in Tracker construction
23/47
INFN will deliver for the IT :
1128 Pixel modules assembled, integrated & tested in :
– inner layers (TBPX L1 & L2)
– inner rings (TEPX R1 & R2 in Disks 1-4)
IT
rz layout
July2018 - C.d.S. @INFN-Bari

## Slide 38
INFN commitments in Tracker construction
23/47
INFN will deliver for the IT :
1128 Pixel modules assembled, integrated & tested in :
– inner layers (TBPX L1 & L2)
– inner rings (TEPX R1 & R2 in Disks 1-4)
IT
INFN will deliver for the OT :
1920 PS modules assembled,
integrated & tested in :
– 72 rings of the Tilted Barrel
(TBPS)
OT
OT
rz layout
July2018 - C.d.S. @INFN-Bari

## Slide 39
CMS-BARI commitments in IT construction : HDI Hybrids
24/47
CMS-Bari will take care of the Front End Hybrids testing/quality control task :
High Density Interconnect (HDI) Hybrids – produced by a supplier company –
will be qualified in Bari & Pavia using a dedicated setup.
Qualified good HDIs will be delivered to Firenze for module assembly.
July2018 - C.d.S. @INFN-Bari

## Slide 40
25/47
CMS-BARI commitments in IT construction : Pixel readout chip
July2018 - C.d.S. @INFN-Bari
INFN is also participating to the development, integration and commissioning
of the IT common system (power backend, DAQ & safety systems).
The IT DAQ system is under development having as a starting point the test-setup of RD53A chip.
Design/development activity started in Bari since 2013 within RD53 Collaboration & CHIPIX65 (Gr.V)
- Design, production of a large scale demonstrator “RD53A” was in 2017
- Design of the production pixel readout chip for CMS & Atlas
on the basis of the “RD53A” successfull measurements/tests
of 2018 and the final specifications of the two experiments
Chip size: 20.066 x 11.538 mm2
400x192 pixel array
2018 activity
2019 activity plans
- continuation of the pixel readout chip design & submission to foundry in Q4 2019
- preparation of the Front End Hybrids test (tests foreseen in 2020-2023)
RD53 digital pixel chip architecture
Involved engineers (RD53 group): F. Loddo, G. De Robertis, C. Marzocca, G. Matarrese
F. Loddo is RD53A Project Engineer since 6/2016; recently appointed in this role for the
development of final chip with additional coordination responsibility within RD53 Collab.
Since 5/2018 also responsible for the development of the pixel ASIC within IT coordination
for CMS Phase-2 upgrade.

## Slide 41
26/47
CMS-BARI commitments in OT construction : PS modules
CMS-Bari will carry out the production of 50% of 1920 TBPS modules
- Macro-Pixel Sub Assembly (MaPSA) [1 PS-p sensor bump bonded with 16 Macro Pixel Asics],
- Front-End Hybrid to readout short strips (HL & HR are the 2 types of FEH),
- Power Hybrid (PH) [equipped with Power DCDC regulator],
- Optohybrid (OH) [equipped with optical link drivers & opto-fiber connector]
macro-pixel sensor (PS-p)
short-strip sensor (PS-s)
Pixel Sensor module assembly :
- PS-s sensor,
A full qualification test will be performed to assess quality & identify issues.
Encapsulation of wire bonding will be made after testing. Qualified modules will be delivered to Pisa.
July2018 - C.d.S. @INFN-Bari
… will be assembled and glued to mechanical parts in 5 steps, using different jigs, to finally form a module!

## Slide 42
Preparation activity for the TBPS modules’ production
27/47
- glueing trials of the several components of a PS module with glue EP 601-LV (candidate to final use)
INFN-Bari will be one of the two assembly centers : 960 modules to produce and qualify (2020-2023)
- the construction & wire-bonding of a PS module are based on the use of 6(at least)-7 manual jigs
2018 activity
  - production of more realistic dummy modules (as soon as components will be available)
2019 activity plans
Involved physicists: D. Creanza, M. de Palma, L. Fiore, S. My, M. Ince
- an automated machine will be used only in the phases of glue distribution & encapsulation
- realization of the first mechanical modules for bonding tests (P. Cariola)
- realization of mechanical mockups of (pseudo-) sensors & hybrids
- design (Serv. Progett. Mecc. - M. Mongelli), realization & validation of jigs’ prototypes
Within the end of 2018 :
  - fine tuning of the test/certification station
- finalization of assembly jigs
- production & qualification of 5 functional modules
- tests of glue dispenser robot with volumetric control [to be bought in 2019 (CTS)]
July2018 - C.d.S. @INFN-Bari

## Slide 43
Tracker requests for INFN-Bari services in 2019
28/47
SERVICE | TRACKER | Task
Progett. Meccanica | 7 | jigs (prototypes) design (1)
Officina meccanica | 7 | Fabrication of jigs (for PS module assembly) (2)
Camera Pulita | 9 | Modules construction/assembly (3)
Servizio Elettronico | 2 | Debug of eventual troubles during the setup of the test station
Requests (*) evaluated in “Mesi Persona” (m.p.)
July2018 - C.d.S. @INFN-Bari
(*) Note: requests based on the experience matured in 2018 :
(1) design of jigs (prototypes) : 0.5m.p. x 7jigs x 2 iterations (1 modification foreseen in average)
(2) production of jigs : 0.5m.p. x 7jigs x 2 iterations (1 modification foreseen in average)
(3) 9 = 3m.p. for mechanical mockups to use jigs in full assembly trials (glueing included)
+ 3m.p. for 5 dummy modules
+ 3m.p. for 5 functional modules

## Slide 44
29/47
July2018 - C.d.S. @INFN-Bari
Currently used Clean Rooms (CP1, CP2) will be confirmed till 2023 and
will be intensively used in the construction period 2020-2023
CP1
CP2
CP3
servizi
CP1
Cl.1000 / ISO6
CP2
Cl.10000 / ISO7
CP3
GEM clean room
Cl.10000 / ISO7
Lab space of INFN-Bari for Outer Tracker commitments

## Slide 45
CMS Muon system upgrade
July2018 - C.d.S. @INFN-Bari

## Slide 46
Current Muon chambers System & upgrade
30/47
July2018 - C.d.S. @INFN-Bari
Robust trigger, efficient muon reconstruction & excellent identification performances
Cathode Strip Chamber (CSC)
0.9 < |η| < 2.4
540 chambers
Spatial resolution 50-140 µm, time resolution 3 ns
Drift Tube (DT):
0 < |η| < 1.2
250 chambers
Spatial resolution 100 µm time resolution 2 ns
Resistive Plate Chamber (RPC)
0 < |η| < 1.8
480 (barrel) + 576 (endcap) chambers
Spatial resolution 0.8-1.3 cm, time resolution 1.5 ns
Upgrade goal: maintain excellent triggering, m measurement & ID under harsher HL-LHC conditions up to
all currently installed Muon detectors will be kept operational @ HL-LHC
The CMS Muon system consists of 3 distinct detector systems :

## Slide 47
Main Muon system upgrade features - I
31/47
A longevity validation campaign took place (with Bari contribution) in the past years.
As a result : the components requiring upgrade & the actions to be undertaken were identified
High radiation, PU, longer trigger latency require : - the upgrade of several components (electronics)
- the addition of new ones (in forward region)
[in particular new Gas Electron Multiplier Detectors]
- DT, CSC & RPC detectors currently installed will survive the radiation doses
- new GEM & iRPC detectors will be able to deal with the expected radiation doses
July2018 - C.d.S. @INFN-Bari

## Slide 48
31/47
Key issues :
A longevity validation campaign took place (with Bari contribution) in the past years.
As a result : the components requiring upgrade & the actions to be undertaken were identified
High radiation, PU, longer trigger latency require : - the upgrade of several components (electronics)
- the addition of new ones (in forward region)
[in particular new Gas Electron Multiplier Detectors]
- DT, CSC & RPC detectors currently installed will survive the radiation doses
- new GEM & iRPC detectors will be able to deal with the expected radiation doses
July2018 - C.d.S. @INFN-Bari
- detector electronics (DT & CSC) must be upgraded to handle higher L1 trigger rates & to longer latency
- longevity : aging electronic parts need to be replaced
while detector life expectancy (related to radiation damage) is more than acceptable
- event reconstruction capabilities (@trigger & offline) particularly in forward region that will be
completed with the missing RPC chambers & complemented by new GEM chambers to enhance redundancy, to
increase # of measurements, spatial & time resolution, to solve - @ trigger level - track reconstruction ambiguities
- extended acceptance ( coverage) to partially complement the wider tracking coverage
(3.2
(100
Upgraded Muon system overview - I

## Slide 49
Upgrade goal : maintain excellent triggering, m measurement & ID under harsher HL-LHC conditions
Upgraded Muon system overview - II
32/47
1. New forward m detectors:
July2018 - C.d.S. @INFN-Bari

## Slide 50
32/47
1. New forward m detectors:
- Triple GEM technology [in GE1/1, GE2/1 & ME0] to enhance trigger & m-reco
stack of 6 Triple-GEMs
stack of 2 Triple-GEMs
stack of 2 Triple-GEMs
July2018 - C.d.S. @INFN-Bari
Upgrade goal : maintain excellent triggering, m measurement & ID under harsher HL-LHC conditions
Upgraded Muon system overview - II

## Slide 51
32/47
- Triple GEM technology [in GE1/1, GE2/1 & ME0] to enhance trigger & m-reco
- Improved RPC (iRPC) [ in RE3/1 & RE4/1 ] ( rates up to ,
increased lever arm for m-reco )
2/
1. New forward m detectors:
Front End Boards
July2018 - C.d.S. @INFN-Bari
Upgrade goal : maintain excellent triggering, m measurement & ID under harsher HL-LHC conditions
Upgraded Muon system overview - II

## Slide 52
- to handle (aiding CSCs) the most difficult region with high backgrounds,
high readout & trigger rates and limited m-bending (@ higher )
33/47
- Triple GEM technology [in GE1/1, GE2/1 & ME0] to enhance trigger & m-reco
- Improved RPC (iRPC) [ in RE3/1 & RE4/1 ] (rates up to )
2/
- to extend the m coverage by introduction of ME0 (a stack of 6 Triple-GEMs) up to
[complementary to tracker extension up to ]; useful for m-tagging & reduction of the lost-m bkg
New forward m detectors:
July2018 - C.d.S. @INFN-Bari
Upgrade goal : maintain excellent triggering, m measurement & ID under harsher HL-LHC conditions
Upgraded Muon system overview - III

## Slide 53
34/47
Muon system upgrade – schedule overview – I
Some Muon upgrade activities & installation can be anticipated to LS2 (before Run-3):
- the upgrade of the Endcap (CSC) chambers is @ LS2 [refurbish MEx/1 (x=1,…,4) with new FE boards]
- GEM stations (GE1/1) will be installed in LS2 (including pipes & cable services)[*] [partly constructed in Bari]
More detailed time schedule in a backup slide
LS2
- other activities in LS2 :
- installation of services for GE2/1, RE3/1, RE4/1 [*]
- RPC leak repairs [*]
[*] activities requiring INFN-Bari technicians @ CERN
The schedule for the Muon system upgrade foresees a time-staggered installation !
Indeed - during LS3 - the Muon upgrade activities cannot be integrated due to the overloaded schedule
[ involving the installation of the new Tracker & High Granularity Calorimeter (HGCAL) ]
July2018 - C.d.S. @INFN-Bari

## Slide 54
34/47
Muon system upgrade – schedule overview – II
Some Muon upgrade activities & installation can be anticipated to YETS 2022 & 2023 (during Run-3):
- GEM stations (GE2/1) will be installed in YETS/22 & /23 [*]
- iRPC chambers (RE3/1, RE4/1) will be installed in YETS/22 & /23 [*]
More detailed time schedule in a backup slide
YETS/22
[*] activities requiring INFN-Bari technicians @ CERN
YETS/23
- other activities in 2021-2022 : ME0 construction in Bari (see slide later)
July2018 - C.d.S. @INFN-Bari

## Slide 55
34/47
Muon system upgrade – schedule overview – III
Last Muon upgrade activities concern LS3 :
- ME0 GEM stations will be installed in 2024-2025 [LS3] [*]
The ME0 installation will be done in surface while the assembly of the Calorimeter endcaps (HGCAL) will be carried out, during LS3, as CMS moves into a closed barrel configuration.
The installation of the HGCAL will require the extraction of the ME1 (CSC, RPC, GEM) chambers and subsequent
re-installation & re-commissioning [*].
More detailed time schedule in a backup slide
LS3
[*] activities requiring INFN-Bari technicians @ CERN
July2018 - C.d.S. @INFN-Bari

## Slide 56
GEM system for Phase-2 CMS
July2018 - C.d.S. @INFN-Bari

## Slide 57
INFN(-Bari) commitments in GEM construction
35/47
INFN will deliver for the upgraded Muon system
a part of the designed Triple-GEM detector (see backup) :
72/288 GE2/1 detectors (36 chambers @ Bari; 36@ LNF)
This will be in addition to the current (2017/8) production activity of 18 GE1/1 chambers @ Bari :
13 chambers already constructed & tested (5 to be done) [next slide]; installation+commissioning in LS2
54/216 ME0 detectors (27 chambers @ Bari; 27@ LNF)
Schedule GE2/1
Schedule ME0
2024
2019
2021
@ Bari
- to be installed/commissioned/analyzed in YETS 2022/23
- to be installed/commissioned/analyzed in LS3
July2018 - C.d.S. @INFN-Bari

## Slide 58
Current Production @ Bari of GE1/1 chambers
36/47
1. Arrival of materials
2. Check Materials Pre-Assembly
3. Assembly in Clean Room
4. Transport
5. Quality Control
6. Transport to CERN
Assistance by technicians: - officina mecc. - design CAD - serv. elettronico
July2018 - C.d.S. @INFN-Bari
[R. Venditti, P. Verwilligen, A. Colaleo, A. Sharma, A. Ranieri, E. Soldani]

## Slide 59
GEM activities @Bari – RECAP
Past activities in 2018:
Build & Test 18 GE1/1 chambers (spring-summer 2018) + Build GE2/1 prototypes (fall 2018)
VFAT3 design, bench-tests & tests with full GE1/1 chambers @ CERN
Analysis of Slice Test data, Run Coordination (M. Maggi)
Activities in 2019-2020 (LS2):
Install & commissiong GE1/1 chambers + Detector Performance Analysis
Build & Test 72 GE2/1 chambers (2019-2020) together with LNF
VFAT3 Packaging & Test
Activities 2021-2025 (EYTS + LS3):
Build & Test 54 ME0 chambers (2021-2022) together with LNF
Install GE2/1 in YETS 2022 & 2023 + Commissioning & Detector Performance
Install ME0 in 2024-2025 (LS3) + Commissioning & Detector Performance
37/47
July2018 - C.d.S. @INFN-Bari

## Slide 60
GEM requests for INFN-Bari services in 2019
38/47
Requests evaluated in “Mesi Persona”
SERVICE | GEM | Task
Progett. Meccanica | - | 
Officina meccanica | 4.5 @ CERN 3 | GEM SuperChambers assembly (2) GE1/1 installation [chambers + services (HV/LV)] (2.5) Modules construction [2 prototipi GE2/1 + 22 GE2/1]
Camera Pulita | 3 | Mitutoyo expert (precision measurements)
Servizio Elettronico | 2 1.5 @ CERN | GE2/1 modules : test setup GE2/1 services (HV/LV) installation (1.5)
July2018 - C.d.S. @INFN-Bari

## Slide 61
39/47
Lab space of INFN-Bari for GEM commitments
Clean Room (CP3)
2 Laboratories (*):
S-01 (ex-BC2S) :
- Material inspection
- GEM Chamber
Pre-Assembly
- Gas leak test (QC3)
- HV-test (QC4)
- “Hospital”
S-06-08 (ex BC2S) :
- GEM Gain Measurement
- GEM Gain Uniformity
Currently used laboratory space (Clean Room + 2 Labs) confirmed & saturated for the period 2019/23
July2018 - C.d.S. @INFN-Bari
(*) equipped/instrumented thanks to funds by Dotazioni-Gr.I

## Slide 62
RPC system for Phase-2 CMS
July2018 - C.d.S. @INFN-Bari

## Slide 63
40/47
double-gap RPC
wedge-shaped with
- HPL electrodes,
- pick-up strips in the middle,
- improved FE electronics
CMS-Bari commitments into RPC upgrade
Activities for the RPC upgrade are foreseen to be carried out @CERN :
in LS2 (2019-20) :
ongoing longevity tests @ GIF++, to be continued & completed by 2020/21
18 & 18
(x2 endcaps)
RPC leak repairs & installation of services for RE3/1, RE4/1
in YETS/22 & /23 : installation of iRPC chambers (RE3/1, RE4/1) [36 & 36]
& commissioning
Front End Boards
in LS3 (2024-25) : re-installation & re-commissioning
of ME1 RPC chambers
Front-End board electronics
July2018 - C.d.S. @INFN-Bari

## Slide 64
40/47
double-gap RPC
wedge-shaped with
- HPL electrodes,
- pick-up strips in the middle,
- improved FE electronics
CMS-Bari commitments into RPC upgrade
Activities for the RPC upgrade are foreseen to be carried out @CERN :
in LS2 (2019-20) :
ongoing longevity tests @ GIF++, to be continued & completed by 2020/21
18 & 18
(x2 endcaps)
RPC leak repairs & installation of services for RE3/1, RE4/1
in YETS/22 & /23 : installation of iRPC chambers (RE3/1, RE4/1) [36 & 36]
& commissioning
Front End Boards
in LS3 (2024-25) : re-installation & re-commissioning
of ME1 RPC chambers
Front-End board electronics
The new iRPC chambers will need to be instrumented with a new a Front-End (FE) board electronics.
The baseline for the FE electronics is developed in Lyon (PETIROC).
A back-up choice is represented by a - currently under study - ASIC chip developed @ Roma-TorVergata (synergy with ATLAS);
a 16-channel version has been successfully tested on a double-gap RPC @GIF++ during summer 2017.
Final decision on the electronics will be taken after suitable test-beams
and within 2018.
July2018 - C.d.S. @INFN-Bari

## Slide 65
RPC activities @Bari – RECAP
Past activities in 2018:
Longevity tests RPC in GIF++ Operation & Analysis: RPC system ok up to
Activities in 2019-2020 (LS2):
Longevity tests RPC in GIF++ to be continued
Gas Leak Repairs + services iRPC
FE electronics tests (ATLAS chip as backup for PETIROC)
Activities 2021-2025:
iRPC chamber validation @ CERN + installation in YETS 2022-2023
+ Commissioning & Detector Performance
0.6/
41/47
July2018 - C.d.S. @INFN-Bari

## Slide 66
RPC system Longevity test @ GIF++(Cern)
Setup @ GIF++:
2 RE2 chambers (Irrad & Ref)
2 RE4 chambers (Irrad & Ref)
40 %
Detectors performance are stable so far.
Plan to complete the irradiation test on these chambers & with standard gas mixture by 2021
Expected integrated charge @ HL-LHC
840 mC/cm²
To certify the RPC system at HL-LHC conditions a new LONGEVITY STUDY started @ Gamma Irradiation Facility (GIF++) in 2016
42/47
July2018 - C.d.S. @INFN-Bari
(A. Gelmi, G. Pugliese)

## Slide 67
RPC requests for INFN-Bari services in 2019
43/47
Requests evaluated in “Mesi Persona”
SERVICE | RPC | Task
Progett. Meccanica | - | 
Officina meccanica | 4.5 @ CERN | Fixing Gas Leak for current Barrel RPC (4) GIF++ operations support (0.5)
Camera Pulita | - | 
Servizio Elettronico | 1.5@CERN | iRPC (Phase-2) services installation
July2018 - C.d.S. @INFN-Bari

## Slide 68
WRAP-UP/ Tables
July2018 - C.d.S. @INFN-Bari

## Slide 69
Group | Name | Responsibility task | Level
RUN | Lucia Silvestris | Run coordinator | L1
MUON | Anna Colaleo | Muon System manager | L1
RPC | Gabriella Pugliese | RPC project manager | L2
TRK | Flavio Loddo | RD53 project engeneer + IT coordinator | L2
GEM | Rosamaria Venditti | Upgrade Physics coordinator | L2
GEM | Marcello Maggi | Bari-T2 coordinator | L2
COMP | Giorgio Maggi | GEM Operations & Online coordinator | L3
MUON | Raffaella Radogna | Muon-POG subconvener | L3
GEM | Piet Verwilligen | GEM simulation convener | L3
Muon/Phys | Leonardo Cristella | Muon-POG / BPH contact | L3
Muon/Phys | Raffaella Radogna | Muon-POG / EXO contact | L3
Phys | Alexis Pompili | CMS representative @ HFLAV | -
Phys | Nicola De Filippis | DAS & PhD Thesis Award committees | -
TRK | Mauro De Palma | Carreer committee | -
44/47
Current Contributions/Responsibilities within CMS
Team responsibilities :
AP (TL / CB representative / Safety resp.)
Salvatore My (deputy TL / Tracker IB representative)
Piet Verwilligen (deputy TL / Muon IB representative)
July2018 - C.d.S. @INFN-Bari
2018 2019

## Slide 70
45/47
Total requests for INFN-Bari services in 2019 - Recap
SERVICE | TRACKER | GEM | RPC | TOTAL
Progettazione Meccanica | 7 |  |  | 7
Officina meccanica | 7 | 3+ (4.5) | (4.5) | 10+(9)
Camera Pulita | 9 | 3 |  | 12
Servizio Elettronico | 2 | 2+(1.5) | (1.5) | 4+(3)
Requests evaluated in “Mesi Persona” (in parenthesis @CERN) :
We gratefully acknowledge the enduring support & effort provided by INFN-Bari technicians
in their excellent contribution to design, construction, installation, maintenance & repair activities provided to the CMS experiment !
July2018 - C.d.S. @INFN-Bari

## Slide 71
46/47
Anagrafica for CMS-Bari 2019 - I
CMS 2019 :
July2018 - C.d.S. @INFN-Bari

## Slide 72
47/47
Anagrafica for CMS-Bari 2019 - II
FASE2_CMS 2019 :
July2018 - C.d.S. @INFN-Bari

## Slide 73
BACKUP
July2018 - C.d.S. @INFN-Bari

## Slide 74
74
July2018 - C.d.S. @INFN-Bari
CMS paper on “observation of ttH production” published on the 4th of June [Phys.Rev.Lett. 120, 231801]
Physics Highlights (from LHCP 2018)

## Slide 75
rz cross section of the upgraded CMS detector (quadrant)
July2018 - C.d.S. @INFN-Bari

## Slide 76
Summary on Phase-2 Upgrade
CMS-Bari has been, is and will be heavily involved in activities for the CMS Phase-2 upgrade.
In particular into:
- new Tracker construction & commissioning
- new GEM detectors construction, test & commissioning
- new iRPC test & commissioning
Construction activities imply intense efforts from physicists & technicians highly committed
in INFN-Bari properly equipped laboratories, till LS3 (2024-26).
Limited amount of temporary but fully dedicated experts need to be hired on specific tasks.
Further efforts, also from technicians, will be requested in test & commissioning activities @CERN.
The HL-LHC & CMS Phase-2 are widespread & complex projects that will allow to perform Physics research (@CERN) for other 15 years, going from the Energy Frontier to the Intensity Frontier
(by increasing luminosity rather than energy scale) and looking for New Physics signs while performing precision measurements.
July2018 - C.d.S. @INFN-Bari

## Slide 77
Concept of Trigger latency
Credits: F. Pastore
July2018 - C.d.S. @INFN-Bari

## Slide 78
CMS Triple-GEM detector - I
CMS Triple-GEM
ME0
Stack of 6 triple GEMs
GE1/1
GE2/1
Stack of 2 triple GEMs
July2018 - C.d.S. @INFN-Bari

## Slide 79
CMS Triple-GEM detector - II
Diagram of the GEM electronics readout system for CMS
VFAT3 block diagram
July2018 - C.d.S. @INFN-Bari

## Slide 80
In the context of my INFN “fellowship” regarding the R&D on scientific computing for innovative solutions for the LHC experiments, my activity until now have been twofold:
  Parallel programming on GPU: I collaborated with the “Future tracking” group
    The group takes care in CMS of developing a hybrid CPU-GPU application that takes RAW data coming from the pixel detector and gives tracks as result
    I contributed to the implementation on GPU and to the optimization of the first step of the chain, i.e. the unpacking of the raw data (Raw2Digi) coming from the pixel detector. In particular:
      unpacking of the errors from the FEDS on GPU
      optimization of the memory allocations and transfers
      check of the results towards the serial implementation
  Machine learning application: I am collaborating with the “ML Muon” group
    The groups take care inside the CMS Muon community (DT, RPC, CSC, GEM) of developing innovative tools for monitoring the performance of the CMS Muon System and the detection of its anomalies
    Currently I am working on the development of a monitoring tool based on Machine Learning techniques for the DT Local Trigger System.
      The algorithm must correlate trigger rates and instantaneous luminosities coming from CMS database and identify chamber(s) with rate problem(s)
      Best results with (semi-)supervised approaches like AutoEncoders and KMeans clustering
    On long term this R&D work is meant to lead to a tool that can be run at different stages of the L1 Muon Barrel Trigger correlating different sources of information to make a diagnosis of the issue
      Another student (M.Ince) has started to work on the monitoring of the RPC Local Trigger (only barrel)
80
Activities within INFN LHC computing fellowships
(C. Calabria)
July2018 - C.d.S. @INFN-Bari

## Slide 81
Improving efficiency of analysis jobs in CMS
(L. Cristella)
CMS experiment has a workload management system that schedules and executes production & user tasks in a distributed Grid infrastructure. Submission is performed via the CMS Remote Analysis Builder (CRAB).
Recent focus on efficiency & optimization : turnaround time, CPU efficiency, system scalability.
There are 3 lines of work :
Encouraging results. Generally high user satisfaction. Few issues showed up & got solved.
July2018 - C.d.S. @INFN-Bari

## Slide 82
Deep Learning for tracking (with GPUs usage)
Seeding
Tracks Building
Track fitting
Pixel Hits
Tracks RECONSTRUCTION @ CMS
Seed generation: bottleneck due to huge combinatorial background. For a single (simulated) pp collision event: seeds produced with fake ratio corresponding to true seeds.
Each seed is build from a couple of hits on the silicon pixel tracker detector. Each hit is not simply a point on the detector but it is a collection of pixels (2D ) on or off. Each hit is then a 2D pixel image centered on the center of charge. (15x15)
π+
π+
Pattern recognition problem (true/fake classification): suitable for a Convolutional Neural Network approach
ML/DL techniques for mitigating combinatorial explosion look very promising :
Whole Dataset Training |  |  | @ Max Acc |  | Rej@ Eff |  | Eff @ Rej | 
 | AUC | ACC | Efficiency | Rejection | 0.99 | 0.999 | 0.99 | 0.5
Test | 0.968 | 0.90 | 0.96 | 0.91 | 0.81 | 0.65 | 0.54 | 0.99
Val | 0.966 | 0.90 | 0.95 | 0.91 | 0.81 | 0.66 | 0.54 | 0.99
Train | 0.969 | 0.91 | 0.96 | 0.91 | 0.81 | 0.65 | 0.55 | 0.99
Val – 0.966
Test – 0.968
Train – 0.969
(A. Di Florio)
July2018 - C.d.S. @INFN-Bari

## Slide 83
Infrastructures for Outer Tracker commitments
Infrastructures @ INFN-Bari for the CMS (Outer) Tracker upgrade :
July2018 - C.d.S. @INFN-Bari

## Slide 84
Upgraded Muon system performances
Illustration of the additional
info provided by the new GEM
Enhanced m triggering & identification in the forward region :
Few examples of foreseen performances (with full MC simulation):
- The Phase-2 upgraded forward muon system has new detectors (GE1/1, GE2/1, RE3/1, RE4/1) that provide 1) further high-resolution measurement points & 2) an increased lever arm for m reconstruction, in the current range
Axial (transverse) point-of-view
- The ME0 chambers extend the acceptance to , providing additional hits for triggering and offline m reconstruction
- GEM chambers, in tandem with CSC ones, provide accurate measurement of m
“local bending” angles, thus improving the muon momentum measurement
Standalone m trigger capabilities are important, for instance for the reconstruction of long-lived particle decaying into muons outside the IT.
L1 Standalone Trigger :
- sizable reduction of the rate (bkg )
- relevant increase of the efficiency
(in forward region)
July2018 - C.d.S. @INFN-Bari