- Water leak in a laser pump amplifier (50-100 pC) (INFN)

- Last flags in the dog-leg and transfer-line, under machinery (INFN)

- Installation of diagnostic flag in the seeding chamber (ENEA) will force us the

- re-conditioning of the  RF deflector

- Power supplies of first quadrupole triplet, software and hardware (ENEA)

- Second triplet  quadrupole and power supplies installation (ENEA)

- Seeding magnetic dogleg software and hardware (ENEA)

- Last undulator positioning (ENEA)

- Alignment (ENEA)

- Vacuum Chamber and Vacuum pumps (ENEA)

- Diagnostics and electron beam control between undulator (ENEA)

- Interfacing undulator system with SPARC CS (ENEA)

- Interfacing seeding with CS (ENEA)

- Interfacing spectrometr with CS (ENEA)