## Slide 1: EC ITk Tests
Emiliano Dane’ – ITk frascati – March 18 2020
2 kind of test
  Routing test using mockups/prototypes
    In the 2 prod sites
  Thermo-mechanical test for Design Definition with prototypes
    Maybe possible in only one lab
    Let’s focus on the thermo-mechanical one in the following slides

## Slide 3: Table of prototypes/mock-up
 | Material | Geometry | Could be final | Time schedule | Test Type | Comments
PP1 | nominal | 1/4 fi | yes | in production | DDQA | Routing and QA
Shell@LNF | Alu | nominal | no | after summer 2020 | DD | Only for routing
Shell@Liv | nominal | Diam (nominal), Length (600mm) | no | ? | QA&QC | Routing and thermal test
Tools | nominal | 1:1 | yes | 2021 | DDQA | Routing and thermal test
dummy HR | plexi | 1:1 | no | 2021 | DD | Who? How many? Only for routing
real HR | nominal | nominal | no | ? | DD | Functional for thermal test
Cables | ? | ? | no | ? |  | Only for routing
necessary info to plan the test
Emiliano Dane’ – ITk frascati – March 18 2020

## Slide 4
Test on the prototypes to check what:
- problems of connectivity due to CTE mismatch
- pipe welding
- structural deformations
- other
Procedure of the test:
- Leak Test
Cycling pressure
- Thermal cycles
T range -55<T<+60
N. of cycles: 1 ? cycles
Assembly Design Definition
Thermal test and pressure test
Emiliano Dane’ – ITk frascati – March 18 2020

## Slide 5
Setup of the prototype
Half Shells
  Full z real length half shells
  Real Type I Services (?)
Half rings
  How many functional HR do we need?
  Extra-cables and its supports length less than chamber length
Assembly tool
  Full nominal
Test site
  @LNF (?): tools and Climate Chamber (Jan 2021), no real shells;
  @Liverpool (?): Shells, Climate Chamber “modified”
Emiliano Dane’ – ITk frascati – March 18 2020