## Slide 1
DAFNE run for SIDDHARTA-2
C. Milardi
January 17th 2020

## Slide 2
2019
  Dec 16th low-beta optics applied
  Dec 18th ÷ 20th
  optics measurements
  Linear and non-linear beam dynamics optimization
2020
  Jan 14th luminosity tests
STATUS
Gamma monitor signals

## Slide 3
Main Activities in the next months
Operations
Luminosity measurements
Mechanical and Alignment

## Slide 4
Operations
Support from all the Services in order to guarantee a reasonable collider uptime
Fluid Systems
  Hoses of the wiggler magnets are still an issue they cause:
    frequent stops
    damage of machine equipment
  a final solution of the problem would be desirable
Electronics and Diagnostics
  full diagnostics operability
  understanding jitter in the DR kickers
Control System
  Implementation of the new Linux consoles
    debugging
    porting of the control application
  Finalization of the Luminosity monitor interfaces (gamma monitor, CCALT)
  Optimization of the Applications assuring data exchange between the collider and the experiment

## Slide 5
Operations
Injection System
  Full operability and reproducibility
Electronics and Diagnostics
LINAC
Control System
  Completing the frame grabber application for the TLs would be desirable

## Slide 6
Luminosity Monitor
Electronics and Diagnostics
  Support for hardware diagnostics and possible development
Control System
  Finalization of the Luminosity monitor interfaces (gamma monitor, CCALT)

## Slide 7
Mechanical and Alignment
Completing Measurements of BPM offsets
Crab-Waist Sestupoles alignment
Assembly and measurements of the new PMQFs
After SIDDHARTINO run
Installation and alignment of the new PMQFs

## Slide 8
SPARE SLIDES

## Slide 10
Mag terminal
  Global Load (bad file access), file loaded
  Global Save (bad file access), file saved
Response Matrix Acquisition
error saving files (wrong privileges), file not saved
Orbit Monitor
only one window can be opened
Grab does not save the orbit file in the proper directory
orbit difference does not work
Linux console Applications problems (Jan 2020)