## Slide 1: Module Assembly Qualification plan Milano
Quad modules
Ring triplet modules
Pixel Module Meeting

## Slide 2
Quad modules qualification plan
When will institutes qualify for RD53A quad module assembly
  End September (dummy quad assembled, Visual Iinspection and metrology;)
When will Institute qualify for RD53A quad module test
  One week after receiving a digital quad and all testing components (adapters/cables)
When will Institute fully qualify for RD53A quad module QC
  Likely November including a full QC box, with DCS integrated and DB support
full QC planned to be performed at INFN Bologna/Trento/Udine
Will dual chip M/S work interfere...?
  Yes
What rate of production of quads (build and then test) can my lab expect to achieve by September
  2 / week

## Slide 3
Triplet modules qualification plan
When will institutes qualify for RD53A triplet module assembly
  Travel restrictions affected severely our plans, may qualify at a later stage
    Using IFAE machine if COVID-19 normalizes and we can travel
    In January after receiving our pick-and-place machine
When will Institute qualify for RD53A triplet module test
  One week after receiving a triplet (or can build a digital++ using Leonardo yellow sensors and chips)
When will Institute fully qualify for RD53A triplet module QC
  Likely November including a full QC box, with DCS integrated and DB support
full QC planned to be performed at INFN Bologna/Trento/Udine
Will dual chip M/S work interfere...?
  Yes
What rate of production of triplet (build and then test) can my lab expect to achieve by September
  none