## Slide 1: SEM Meeting
INFN-LNF
F. Rosatelli,
4/12/2020

## Slide 2
ATLAS ITk – Cabling design
Y
X
Activities:
From 2D mapping and allocation tables, I designed the preliminary routing of data cables and High/Low voltage cables in the PP1 regions: Inner system, Endcap and Outer Barrel.
INNER SYSTEM ROUTING
2D OF ENDCAP

## Slide 3
ATLAS ITk – Cabling design
PP1 VIEW
Data link
HV-LV to ACT connectors
ENDCAP CABLES ROUTING
Activities:
Synergic work with Sandro, Dario and Emiliano for integration of the different elements in PP1 (mechanics, piping, cabling, assembly integration sequences, etc..)

## Slide 4
ATLAS ITk – Cabling design
PP1 TOP VIEW
OUTER BARREL CABLES ROUTING
Data link
HV-LV to ACT connectors
Activities:
Contribution to PDR document for the ATLAS ITk pixel Global Mechanics and Integration.

## Slide 5
PP1 OUTER SYSTEM DATA CABLES FEEDTHROUGH
DP490
ARALDITE 2011
VENT HOLES
Activities:
This prototype will be used to measure the comb’s leakage only.
We will test the resins filling process in horizontal and vertical position with to flanges. This, to simulate the integration process in PP1.
Delays due 3D printing process and Covid-19 emergency.
1:1 SCALE FEEDTHROUGH
FLANGE
VESSEL
PREPARATION OF COMBS
U-BENDED CABLES (INSIDE)

## Slide 6
CYGNO-LIME
Activities:
Completion of parts in workshop of Faraday cage of LIME2 (with Cesidio), similar to LIME. Construction delayed due to Covid-19. Now ended.
Order parts to complete the assembly of Faraday cage .
LIME
LIME 2