## Slide 1: Belle II
Roma, 08/09/2021 - riunione di referaggio
P. Branchini on behalf of the Belle II Italian Collaboration
INFN – Sezione di RomaTre
•
•
•
•
•
•
•
•
•
Latest news from SuperKEKB & Belle II
Schedule, funding
Belle2 and SuperKEKB roadmap
MOF
Sommario richieste 2021
Piano di spesa pluriennale
JENNIFER2
Milestones
Situazione economica restituzioni

## Slide 2: SuperKEKB&Belle2 latest news

## Slide 3: 2021ab Operation Summary
The 2021a run started on 16th February and operated for 140 days (4 months and half).
The first ten days were devoted to the vacuum scrubbing.
We operated with βy* = 2 mm to check hardwares and to test high current operation safely.
Calibrations of BPM and collimator head positions, etc. were also performed by using beams during the first two weeks.
We squeezed βy* down to 1 mm on 10th March. Beam currents increased with "baking run". 1000 mA / 940 mA w/o physics run
D01V1(HER) head was replaced. The top jaw was short for the LER collimator head (May 23).
HER many aborts from April 20 to May 3.
D02V1(LER) head was replaced due damage (June 7).
D02V1 head replacement
y
by⇤ = 2 mm (3⇤ = 1 mm
HER many aborts BxB FB noise
HER BxB FB noise is fixed.
NIM bin and fanout replacement
Lp 3.12x1034
D01V1 head replacement
940 mA
1000 mA

## Slide 4: SuperKEKB Operation Summary
a: February - March b: April - July
c: October - December
Operation time
6 - 7 months per year
2021a/b
βy* 3 → 2 mm
βy* 2 → 1 mm
βy* 1 → 0.8 mm
βy* 1 mm
βy* 1 mm
Peak Luminosity : 3.12 x 1034 cm-2s-1
2019a/b 2019c 2020a/b 2020c
"TMCI"
carbon collimator
Belle II off
Belle II off
Belle II on
Belle II on
4

## Slide 5
5

## Slide 6
December 17, 2020 17:46 - 17:54
TMCI threshold
We observed TMCI in the LER at the operation beam current.
TMCI threshold depends on the collimator aperture.
The threshold also depends on the vertical tune. → localized impedance?

## Slide 7
* measured value (M. Tobiyama)
Simple TMCI formula can not explain it.

## Slide 8: Projection of Specific Luminosity
max of nbIb+Ib- is 540 mA2 (840 mA/818 mA, 1272)
target of 2021b 700 mA2
LER / HER : 1.1 A / 1.0 A nb = 1565

## Slide 9: This Summer Shutdown:
Regular maintenance
Movable Collimator
  Replacement of 2 collimator heads in HER
  Upgrade of driving device of 2 collimators in HER
  Replacement of collimator head (D06V2) with hybrid-type (tantalum and Cu coated carbon)
beam
in LER
Relocation of D02V1 in LER (not decided)
Exchange of the mirror of SR beam size monitor in LER
Installation of HOM absorber at RF section (Nikko) in HER
Beam transport line (BT)
  beam profile monitors with OTR screen
  beam shutter at the injection in LER
Installation of strip-line kicker in RTL line (DR)
Infrastructures; measures against aging
  Replacement of HV (66 kV and 6.6 kV) power cables
  Repair of roof at power stations to avoid leakage rain drops
  Replacement of old cooling water pumps

## Slide 10
Near-Term Plans at Injector Linac
Summer 2021
  Amplifier and optical elements to 2nd laser for rf-gun
  Cathode and window replacement for rf-gun
  Core switch upgrade for the computer network
  Seven pulsed steering magnets in upstream linac
  Solid state amplifiers to replace a mid-power klystron
  Degraded rf waveguide replacements
  Fast beam position monitor to separate e-/e+
  2nd rf-gun as a backup/development, … and more
Upgrade before 2026
  Pulsed magnets/fast kickers
  Girder movers
Energy compression system
RF gun
Positron capturing
Accelerating structures
New capacitors to eliminate PCB
New energy compressor
PCB capacitor renewal
High precision movers
Pulsed magnets/kickers
Positron capture section
RF gun
Accelerating structure
Laser shaping with DOE
Secondary RF gun
Core network switches
New beam position monitor
K. Furukawa

## Slide 11: MDI: PIPE Status

## Slide 12: Production Status
–
IP part
  Inner and outer pipe connection with EBW is finished
  Milling side structure is ongoing (for inlay with crotch part)
  10um gold sputtering inside the pipe has finished (middle of Aug.)
EBW point

## Slide 13
Gold film peel-off at FWD side occurred during nitrogen gas purge (2021/08/25) (between titanium layer (as base material) and IP pipe inner surface)

## Slide 14: Counter-measure
Plan B1: Reproduction of IP part by the spare set:
  1, Inner cylinder and outer cylinder spare parts are used (the quality of the inner surface is doubtful because it is also the re-brazed product)
  2, Plating of inner cylinder (gold) and outer cylinder (titanium) (2 weeks)
  3, Joining the inner cylinder and the outer cylinder (1.5 months)
  4, Gold spatter inside IP pipe (2 weeks)
  5, IP pipe and crotch pipe connection ：2 months
  Since the production is delayed for about three-four month in total, it will probably be completed from February to March next year, and in August when the VXD is taken out, it will be in time for LS1. However, gambling remains because there is no period for investigating the cause of this problem.
Plan B2: Reuse of pipes currently in use
  1, In this case, there is no additional shield for the SR problem of PXD, but I think that there is no big problem in the current operation even if it is used as it is.
  2. Regarding the schedule, the VXD assembly period will be extended by about 2 months.

## Slide 15
Plan B3 (same as Plan B1 except for whole re-manufacturing the inner and outer cylinders)
  1, Inner cylinder, outer cylinder re-manufacturing (4 months: Be procurement, parallel machining + 1.5 months: brazing work)
    It turns out that the spare of the inner cylinder Be is B class (ordering new pipe process has been submitted)
  2, Plating of inner cylinder (gold) and outer cylinder (titanium) (2 weeks)
  3, Joining the inner cylinder and the outer cylinder (1.5 months)
  4, Gold spatter inside IP pipe (2 weeks)
  5, IP pipe and crotch pipe connection ：2 months
  Since the production is delayed for about 8 month in total, it will probably be completed around June-July next year, and in August when the VXD is taken out, it will be in time for LS1.
    Cause investigation should be done in parallel with the re-production
Plan B3 seems most likely reasonable option
15

## Slide 16: Belle II operation shifts in 2021ab
Same scheme as 2020c
Keep minimizing person-to-person contact, avoiding 3C, and taking hygiene.
2 remote + 1 local CR shifters
… Remote shifters are actively working, and load on local people has been reduced.
Regional shift managers helped a lot to fill many urgent gaps of CR remote shifts.
Many local and remote shifts were covered by a small number of people.
Many shift gaps remained until the last moment.

## Slide 17: Highlights of 2021ab operation
Data taking efficiency:
88.8 (2020c)
89.8% (as of Jun. 18)
in spite of more frequent DAQ stops due
Thanks to
More automation, recovery tools
Improved documentation, training
Experienced local CR shifters
Progress in the operation under a higher
luminosity and a higher beam background:
helped a lot to fill many urgent gaps of remote CR shifts.
HLT filtering since 3/24 (exp17)
Prescale of L1 Bhabha trigger since 4/7 (exp18)
CLAWS beam abort since 5/28
Thank you all for the contributions to the operation under COVID-19 pandemic.
Integrated luminosity was
Regional shift managers
doubled in 2021ab.

## Slide 18: Physics summary

## Slide 19: Fresh of submission: “Precise measurement of the D0 and D+ lifetimes at Belle II”
Presented at EPS and submitted to journal arXiv:2108.03216

## Slide 20: Next on deck (I): Flavour tagging
Essential in many CP-violation and B-mixing analysis, especially in analysis to determine φ1/β and φ2/a

## Slide 21: Next on deck (II): Search for Dark Higgsstrahlung
Search for invisible dark higgs (mh’ < mA’)
Expected UL on cross section translated in limit on the ∈2x𝛼D coupling
Promising results on 2019 dataset
Analysis close to box opening

## Slide 22: Highlights from summer conferences (I)
Solving K𝜋 puzzle
φ3/𝛾 measurement in B→D(*) K transitions
Aim for combined Belle+BelleII measurement in the short term
B→ K∗𝛾 branching fraction measurement

## Slide 23: Highlights from summer conferences (II)
Toward inclusive and exclusive Vub and Vcb measurement
🇮🇹
🇮🇹
Toward Time dependent CPV measurements

## Slide 24: Project time line

## Slide 25: SuperKEKB project timeline
Construction: 2011-2016
Phase 1 Test run 2016.2 – 2016.6
Phase 2 Pilot run 2018.3-2018.7
Phase 3 Physics run 2019.3.11-present

## Slide 26: Budget request for the next FY
The process of FY2022 budget request is going on with ~one month delay in the dead line this year.
the 2022 budget request to the submitted plan for the MEXT roadmap.
  3.5 month operation in FY2022,
  taking account of the long shutdown for the PXD installation.
  budget requests for upgrade/maintenance
  Since travelling to Japan still requires complex procedures to setup LS1 might be postoned by about 6 months (Today EB) decision will be taken in October B2GM.

## Slide 27: SuperKEKB Roadmap 2021 si conferma roadmap precedente

## Slide 29: Main reasons to update the operation plan
small  * (~0.3 mm), which has been recognized from the
y
design phase.
Main reasons:
Increase in the running cost (utility cost )
Challenges found in the initial operations (～2019c) ：
  Strong beam-beam effects at high bunch-current region
  Narrow physical aperture in QCS
  High background in Belle II
Small dynamic aperture at high bunch-current region at

## Slide 34
It is ESSENTIAL to reach 1-2 1035 cm-2 s-1 before LS2

## Slide 36: Time scales and major installations
Intermediate luminosity: 2022
  Large installation planned for PXD2022. Fairly defined
  Natural time to get something (if possible) and be included in the intermediate data sample
  Half TOP PMTs will be replaced.
  No time for R&D, need to define plan very soon
  Almost ballistic: mostly managed by the Technical Board, information exchange important
Design/High luminosity: 2026
  Large installation for QCS replacement. Still large uncertainties
  Possible for larger upgrades if motivated/funded/ready
  Very little time for R&D, need to move into a real construction plan soon
Upgrades: > 2032
  A luminosity upgrade could be investigated.
  Beam polarization could be investigated .
  Need extensive R&D on instrumentation frontier since they cannot work with the expected background. Probably significant funding for construction
  Important to start early and be part of the major planning processes

## Slide 37: M&O Funds

## Slide 38: M&O Funds
Decision on MOF
  Financial Board (Experiment) P. Branchini
    Make proposal for Maintenance and Operation Funds (July)
  Scrutiny Group (nominated by FOP) F. Cossutti
    Scrutinise proposal and past spending
  Financial Oversight Panel (Funding Agencies) R. Tenchini
    Meeting on the 22° of October
Who pays
  50% of MOF are covered by KEK (+ 1.5 secretary)
  The other 50% (+1.5 secretary) are covered by member countries, proportionally to the number of PhD physicists in the collaboration
  INFN share, roughly 14%

## Slide 39
Utilizzo fondi 2021

## Slide 40
Proposta per gli anni a venire…

## Slide 41: Gruppo italiano e richieste 2022

## Slide 42: Situazione anagrafica e metabolismi 2021
Nel 2022:

## Slide 44: Belle II organisational chart

## Slide 45: Richieste 2022
Dettaglio nel foglio google:
https://docs.google.com/spreadsheets/d/1YQhum0k-haHudSn3u3D6aYtB05vZtMio4kZVUHxzx-k/edit#gid=683285174
Suddivise in 4 categorie:
Richieste di sottosistema
Categoria A: costo core necessario per le costruzioni
  costruzione
  Attrezzature di laboratorio specifiche per le costruzioni
  Missioni specifiche: workshop specifici, contatti, montaggi
Categoria C: missioni per responsabilità
Categoria D: Assemblaggio, installazione e turni a KEK
Richieste di sezione
Categoria B: Consumi e missioni metabolici e generali
  Consumi: 1.5kE/FTE
  Missioni Italia: 1.0kE/FTE
  Missioni a KEK: 1m.u./FTE
  1m.u. in Giappone valutato 6kE (30gg di missione + 2 viaggi da 1kE)

## Slide 46: Richieste 2022 - missioni per turni
TURNI DI ESPERIMENTO:
3 persone in turno per 3 turni al giorno
  frazione PhD italiana = 14.2%
  nel 2021 previsti 4.5 mesi di run
Richiesta = 3x3x4.5x0.142= 5.7 mu, 34,5 kE
I turni di esperimento sono chiesti in una tasca indivisa nella sede del RN
TURNI DI SOTTOSISTEMA:
Richieste diﬀerenti per i sottorivelatori, discussi nei talk speciﬁci.
I turni di sottosistema sono chiesti in una tasca indivisa nella sede del responsabile del sottosistema

## Slide 47: Richieste 2022 - quadro complessivo

## Slide 48: Piano di spesa Pluriennale

## Slide 49: Evoluzione del piano finanziario pluriennale
 | SISTEMA | Item | TOTALE | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 
 | VXD | TOTALE VXD BASE | 1573 | 67 | 262 | 254 | 243 | 235 | 196 | 68 | 62 | 62 | 62 | 62 | 
 | PID | TOTALE PID | 849,5 | 64 | 89 | 154 | 36 | 7 | 140,5 | 170 | 66 | 41 | 41 | 41 | 
 | ECL | TOTALE ECL | 530 | 19 | 188 | 68 | 121 | 10 | 68 | 40 | 4 | 4 | 4 | 4 | 
 | KLM | TOTALE KLM | 762 | 0 | 0 | 0 | 223 | 65 | 61 | 81 | 83 | 66 | 83 | 83 | 
 | COMP | COSTO a CARICO INFN | 1970 | 5 | 33 | 100 | 35 | 98 | 195 | 221 | 375 | 299 | 299 | 310 | 
 | PHT | TOTALE PHT | 451 | 0 | 0 | 32 | 38 | 38 | 43 | 60 | 60 | 60 | 60 | 60 | 
 | M&O | M&O FUNDS | 1380 | 0 | 37 | 58 | 95 | 140 | 95 | 135 | 200 | 200 | 210 | 210 | 
 | SHIFTS | TOTALE SHIFTS | 550 | 0 | 0 | 0 | 0 | 0 | 65 | 97 | 97 | 97 | 97 | 97 | 
 | ALL | Meeting e metab. 30 FTE Missioni * 10 | 3120 | 250 | 212,5 | 233,5 | 282 | 312 | 310 | 280 | 310 | 299 | 310 | 310 | 
 | ALL | Lab e metab. 30 FTE consumi * 3.3 | 835 | 50 | 50 | 100 | 100 | 100 | 75 | 60 | 75 | 75 | 75 | 75 | 
 |  | GRAND TOTALE BASE | 12020,5 | 455 | 871,5 | 999,5 | 1173 | 1005 | 1248,5 | 1212 | 1332 | 1203 | 1241 | 1252 | 

## Slide 50
EU grant n.822070
2
Il progetto è sospeso dal 1-4-2020. Il progetto è stato attivo 1 anno e deve farne altri 3, salvo possibili estensioni. Nel primo anno la componente Belle2-Italia ha già implementato il 30% dei secondments spettanti.
Fino a quando non sarà possibile riprendere viaggi regolari in Giappone sarebbe suicida riaprire il progetto (ovvero far scorrere il tempo senza implementare secondments, i.e. maturare budget).
Vi sono pressioni dalla REA per riprendere le attività: una discussione avverrà nel mese di settembre. A fronte delle limitazioni ai viaggi in Giappone c’è una disponibilità a prolungare la sospensione fino a fine anno.
Vanno studiate delle soluzioni per il 2022, per esempio:
Organizzare lunghe permanenze di poche persone. Serve totalizzare almeno 15-20 mesi l’anno.
Contrattare con la REA un ampliamento delle regole del progetto (per esempio accettare secondments fra istituzioni europee)

## Slide 51
Anche quest’anno JENNIFER2 ha comunque organizzato una summer school online:
La summer school online è stata aperta a studenti di tutti i paesi, non solo europei.
Come sempre è diretta a studenti di fisica al termine del terzo o del quarto anno di studi.
Ricevute circa 150 domande, ammessi 80 studenti (30 europei, 8 italiani)

## Slide 52
Fra i docenti Diego Tonelli, Alain Blodel, Antonio Pich, Torben Ferber, Peter Krizan.
Anche quest’anno un programma di MENTORSHIP (un «assaggio» di un lavoro di ricerca di un paio di settimane, seguiti da un ricercatore di JENNIFER2) è stato proposto agli studenti interessati come follow-up della scuola.

## Slide 53: Milestones

## Slide 54: Proposta per le milestones 2022

## Slide 55: Completamento delle milestones 2021
100%
100%
100%
100%
100%
100%
100%
100%

## Slide 56: Situazione Economica 1
Abbiamo avuto 200 keuro per pagare i MoU 2020.
Sono avanzati circa 20 keuro che devono essere
restituiti alla CSN1. Da fare in CSN1.

## Slide 57: Situazione economica 2
I provvedimenti legati alla diffusione del COVID-19 hanno
causato l’immediata cessazione dei viaggi previsti per turni.
Al momento l’esperimento viene gestito da turnisti locali e noi italiani facciamo turni di esperti dei vari detector o turni di processamento dati. Al momento non abbiamo idea di quando torneremo alla normalità, ma abbiamo fatto l’esercizio di capire quali avanzi di missioni avremo assumendo di tornare a viaggiare a settembre e di poter riprendere quindi da settembre a fare turni di presa dati.

## Slide 58: Avanzi previsti
LNF: 17 keuro
NA: 45 keuro
PI: 69 keuro
PD: 39 keuro
PG: 32 keuro
RM3: 87 + 78.5 s.j. keuro
TO: 57.5 keuro
TS: 51 keuro
397.5 keuro +78.5 keuro = 476 keuro

## Slide 59: Backup slides

## Slide 60: Change of phase
Need to move from a loosely coordinated R&D activities to a set of construction projects on different timescale
Need to update the charge to UWG and clarify dividing lines of responsibility with TB, while improving communication bandwidth
Essential to have clear endorsement from KEK on what the roadmap for SuperKEKB/ BELLE II will be
Important to start discussion with Funding agencies ASAP to understand available funding
This activity involves all Belle 2 subdectors, we’ll hear from sub detector coordinators about it

## Slide 61: High Bunch Current Collision
nb : 393
1.2 x1034 cm-2s-1 at 0.57 mA2 (393 bunches)
4.78 x 1034 cm-2s-1 is expected for 1565 bunches. (ILER : 1.4 A / IHER : 1.0 A)
We observed large beam-beam blowup in the LER. (40 pm w/o collision)
It depends on the HER beam current.
Horizontal emittance also increases.
We consider coherent beam-beam head-tail instability and/or dynamic beta/emittance effect.
Horizontal emittance (LER)
Vertical emittance (LER)
Vertical emittance (HER)
beam-beam
limit ?
Lsp x1031 (cm-2s-1/mA2)
Vertical emittance (pm)
Lsp
LER
HER
IHER/ILER (ILER = 340 mA)
y±
⇠ =
⌥
2⇡ ± x z
s
re N
y±
"y⌥

## Slide 62
2021b HBCC
Beam-Beam Parameter
ξy
Bunch Current Ib (mA)
LER
HER
ξy+ : 0.0392 / ξy- : 0.0319
The beam current ratio is kept to be ILER : I HER = 5 : 4 (circle)
Beam-beam limit was observed at around 0.03 for HER.
The bunch current ratio can be optimized to improve luminosity.
The optimized ratio of beam current is 10 : 7 (triangle) at Ib+ > 0.8 mA.
Specific luminosity for βy* = 2 mm reproduces that of 2019 ab.
Specific luminosity for βy* = 1 mm is improved compared to that of 2020ab.
Bunch current product is achieved larger than 0.5 mA2.
sp
L =
L
nbIb+Ib-

## Slide 63: History of Specific Luminosity
HER BxB feedback gain (vertical) decreased. Swing shift on May 9
2nd off-resonance (-60 MeV)
HER many aborts (noise affects BxB FB)
change νy
(43.572 → 43.578)
1st off-resonance HER
(-60 MeV)
D02V1 collimator head replacement
2021ab
0.45 - 0.50 mA2
0.40 - 0.45 mA2
0.35 - 0.40 mA2
0.30 - 0.35 mA2
0.25 - 0.30 mA2
0.20 - 0.25 mA2
< 0.20 mA2

## Slide 64: More detail of Lsp
HER BxB Feedback gain (vertical) decreased.
Swing shift on May 9
off-resonance (-60 MeV)
Linac energy FB trouble
maintenance
HER
change νy
43.572 → 43.578
3.12x1034

## Slide 65: Schedule(before peel off)
IP pipe production schedule: (we expect to complete around end of this Oct.)
IP pipe completion time limit: end of 2021 Dec (IP pipe + HM assembly: Jan-Mar. 2022)
Diamond sensor mount ready : 2022 end of March.
(but we should pay attention for the diamond sensor expert availability) VXD extraction: around end August in 2022

## Slide 66: Situazione produzione ADC
Progetto pronto e sottomesso alla ditta per la produzione.
Ci sono problemi per recuperare alcuni componenti.
La produzione terminera` non prima di Ottobre 2021.

## Slide 67
ADC Board
Each bord is equipped with two 16 channel ADCs (32 chan/board)
250 Msample/sec per channel
Dedicated line for distributed clock
Standard FMC connector, can be plugged on different FPGA board