## Slide 1
LHC: Status and Perspective

## Slide 2: Recall
Injector complex started again in 2021 following deployment of the LHC Injectors Upgrade in LS2. Excellent progress since in achieving the HL-LHC beam characteristics.
LHC in 2021 - hardware commissioning and a long dipole magnet training campaign opening the way to operation at 6.8 TeV (via 3 sector WU-CDs).
“Beam Size”
Protons per bunch
Booster

## Slide 3: 2022 – Q2
Started Beam Commissioning Friday 22 April
Week’s stop for LHCb VELO side A installation mid-May
1st May
1st June
T0
Re-commissioning with beam

## Slide 4: 25th April - First beams at 6.8 TeV
No big deal on the day but on the back of a long training and powering test campaign
T0 + 3 days

## Slide 5: Commissioning progress
First nominal intensity bunches at 6.8 TeV
Stable beams at 900 GeV
First collisions at 6.8 TeV
President of the Swiss Confederation
President of Slovakia
T0 + 36 days
T0 + 35 days
T0 + 40 days

## Slide 6: First Stable Beams at 13.6 TeV – 5th July

## Slide 7: β* (and crossing-angle) levelling
Beam commissioning has made impressive progress, huge amount of experience, tools, instrumentation and accelerator systems in good shape
Typified by deployment of beta* levelling – reduction of beam size at interaction point via adjustments of optics across an interaction region – during Stable Beams…

## Slide 8: Electron Cloud
The LHC suffers from electron cloud
  Degradation of beam quality
  Power deposition on the arc beam screens
Fill 4485 (Oct 2015)
25 ns, 1825b, 72b-trains, 1.15e11 p/bunch
Average per half cell
    Beam screens
Heat load in the cryogenic magnets

## Slide 9: Conditioning through scrubbing
Beam-induced scrubbing is able to mitigate electron cloud to a large extent
A strong reduction of the arc heat loads was observed in 2015 and the first part of 2016
  Allowed a satisfactory exploitation of 25 ns beams for physics
2015
2017
2016
2018
25 ns physics fills with >600b

## Slide 10: Scrubbing – KPIs
Last Saturday evening

## Slide 11: Coming weeks/Q3 2022
Entering a mixed phase of operation (intensity ramp up), scrubbing (2-3 slots) and some left-over commissioning activities
On track to reach 1200 bunches by end of July, thereafter up to 2748 bunches in quanta of ~300 bunches - dictated by machine protection considerations
75b
300b
3-12b
Today

## Slide 12: 2022 – Q4
End 25 ns proton run: 08:00 3rd November
End of Run: 06:00 12th December
p-p
Pb-Pb

## Slide 13: Run 3
Proton-proton
6.8 TeV
Levelled to a maximum luminosity 2.05 × 1034 cm−2s-1 in ATLAS and CMS
Levelled to a target of ~1.4 × 1031 cm−2s-1 and 2 × 1033 cm−2s-1 in ALICE and LHCb respectively
~1.8×1011 protons/bunch in 2023 – 2025 - long levelling times!
Mode | ATLAS/CMS | LHCb | ALICE
proton-proton | 250 - 270 fb-1 | 25 – 30 fb-1 | 200 pb-1
lead-lead | 7 nb-1 | 1 nb-1 | 7 nb-1
proton-lead | 0.5 pb-1 | 0.1 pb-1 | 0.25 pb-1
oxygen-oxygen | 0.5 nb-1 | 0.5 nb-1 | 0.5 nb-1
proton-oxygen | LHCf 1.5 nb-1 | 2.0 nb-1 | 

## Slide 15: HL-LHC - goals
Prepare machine for operation beyond 2025 and up to ~2040
Operation scenarios for:
  Total integrated luminosity of 3000 fb-1 in around 10-12 years
  An integrated luminosity of ~250 fb-1 per year
  Nominal: levelled luminosity of 5 x 1034 cm-2s-1 (events/crossing ~130)
  Ultimate: levelled luminosity of 7.5 x1034 cm-2s-1 (events/crossing ~200)

## Slide 16
Injector upgrade (bunch population, emittance)
Interaction region upgrade (beta*)
Crossing angle compensation (crabs)
Operate in a high luminosity regime

## Slide 17
June 2022: MQXFBP2 (Q2) and corrector MCBXFBP1 on the alignment bench

## Slide 19: Separation/re-combination dipole (D2 - INFN) cold mass assembly – Large Magnet Facility

## Slide 21: RFD Crab Cavities to UK, cryostating ongoing
STFC-DL technicians adjacent to the Cavity String prior to cleanroom assembly
Outer Vacuum Chamber for the Cryomodule adjacent to the bespoke Cavity String Lifting Device

## Slide 23
CRANEbot will handle a VAX module without the need for human intervention.

## Slide 24: Point 1 surface buildings
SHM17
SF17
SU17
SD17
SF17

## Slide 25: Underground works at P5
PM57 shaft
US57 cavern
UR55 gallery

## Slide 26: Then another miracle happens…

## Slide 27: Conclusions
LHC Injectors Upgrade
    Successful deployment in LS2, essential for what follows
Run 3
  Commissioning has gone well, now into intensity ramp-up
  Subsequent high intensity operations will not be without its challenges
  Diverse programme incoming
HL-LHC
  Paving the way from Run 3 to Ultimate performance
  Completion of prototypes and start of series production for many components – interesting times!
Acknowledgements and huge thanks to everyone in the accelerator sector, our colleagues from across the organization, and our international collaborators.

## Slide 29: Backup

## Slide 30: LHC Injectors Upgrade
PSB
charge exchange injection at 160 MeV, reduced space charge → improved brightness
Top energy: 1.4 GeV to 2 GeV
  New main power supply
  New RF systems
Linac 4
H- ions at a higher energy of 160 MeV
SPS
RF system upgrade → solid state power amplifiers
Impedance mitigation
Robust beam dump and protection devices
Deployed in LS2 (2019-20)

## Slide 31: Unidentified Falling Objects (UFOs)

## Slide 32: Intensity ramp up: filling schemes
plus a couple of low pile-up fills

## Slide 33: HL-LHC: key nominal 25 ns parameters (GPDs)
Beam energy | 7 TeV
Protons per bunch | 2.2 x 1011
Number of bunches | 2760
Normalized emittance | 2.5 m
Beta* | 15 cm
Crossing angle | 500 rad
Geometric reduction factor (F) | 0.342
“Virtual” luminosity (with crabs) | 1.7 x 1035 cm-2s-1
Levelled luminosity | 5 x 1034 cm-2s-1
Levelled <pile-up> | ~130
Beam energy | 7 TeV
Protons per bunch | 2.2 x 1011
Number of bunches | 2760
Normalized emittance | 
Beta* | 15 cm
Crossing angle | 
Geometric reduction factor (F) | 0.342
“Virtual” luminosity (with crabs) | 1.7 x 1035 cm-2s-1
Levelled luminosity | 5 x 1034 cm-2s-1
Levelled <pile-up> | ~130

## Slide 34: HL-LHC Operational scenario
Nominal levelling time ~7 hours
No levelling - peak ~2 x 1035 cm-2s-1
Levelling at 5 x 1034 cm-2s-1