## Slide 1: Work plan discussion for SCD
Wenxi Peng, Rui Qiao
pengwx@ihep.ac.cn, qiaorui@ihep.ac.cn
IHEP&PMO

## Slide 2: Plans for HERD project
Aim to launch HERD in 2027
We expect HERD project will be officially approved by CMSA and CSU in 2023
However, the chief leader of CSU suggest we should start the Phase A in 2022.
Notes: PhaseA= Concept design and proto-type development;
PhaseB= Preliminary design and EQM development
CMSA：The China Manned Space Agency
CSU：The China Space Utilization

## Slide 3: Phase definition for HERD
Phase A: 2022.1~2023.12
Concept deign and prototype development.
Phase B: 2024.1~2026.6
Design for EQM and develop EQM
Phase C: 2026.1~2027.12
Finalize the design and FM fabrication
Notes: PhaseA= Concept design and proto-type development;
PhaseB= Preliminary design and EQM development
PhaseC= Final design and fabrication
EQM=Engineering Qulification Model
FM=Flight Model

## Slide 4: Phase A
2022.1~2023.12
Concept deign including designs of sensors, ladders, electronics(Front-end &DAQ), mechanics, thermal and all kinds of interfaces.
Key goal:
to achieve the specifications as required.
for SCD:
SCD | Specification | 
Charge measurement | Z=1~26 | Beam test with Prototype
Coverage rate of CALO | >80% | Geometry design
Charge resolution | <0.1 c.u @Z=1 <0.2 c.u @Z=6 | Beam test with Prototype
Dead time | <1ms | Electronics design

## Slide 5: Chinese contribution
On our side, IHEP will lead the Chinese team (including PMO colleagues ) and propose to contribute one side of SCD in HERD.
In the next year, as a complement, we will develop several SSD ladders with different strip width and pitch size for the ion beam test.

## Slide 6
Thanks!