## Slide 1
Participants to the meeting held on October 26, 2022 in Rome at INFN Headquarters
France:
Berrie Giebels (Representative of Ministry of Research)
Italy:
Gianluigi Consoli (Ministry of Research: Director General for International programs)
Antonio Zoccoli (INFN President)
Nando Minnella (INFN Director General)
Pierluigi Campana (INFN Executive Committee)
Romania:
Tudor Prisecaru (Secretary of State, Ministry of Research, Innovation and Digitalization)
Nicolae Marius Marginean (Director General IFIN-HH)
ELI ERIC Allen Weeks (ERIC Director General)
EGS Consortium Eugenio Nappi (Chair of the Governing Board) Gilles Riboulet (Former chair of the Governing Board) Bruno Leroy ( LEROY SI ASOCIATII SCA)

## Slide 2
AGENDA
Welcome (A. Zoccoli)
The ELI ERIC and EC view (A. Weeks)
Current status since the signing of the MoU
Status in Romania (N. Marginean)
Status within EGS (E. Nappi)
Discussion
Discussion on the strategy and priority actions (all)
Successful closure of the ELI-NP project
The promotion of the radioactive beam infrastructure RIF@IFIN
Governmental view and support
In Romania (T. Prisecaru)
In Italy and France (G. Consoli and B. Giebels)

## Slide 3
The roadmap
First phase:
Decree issued by the Romanian Government to authorize IFIN H-H to get back the Stage 1 components;
Endorsement by EC for the re-inclusion of EGS Stage I as equipment for the ELI-NP project, in order to avoid the restitution of structural funds allocated to Romania (33 MEuro) on the POSCCE program (ending in 2015);
Transaction for settling the dispute and reimburse EGS for prosecuted bonds and stamp taxes;
Installation of a basic configuration of Stage 1, oriented to be as simple as possible, and capable of being completed by the end of 2025, the current limit date set to comply with EU Commission requirements.
Second phase:
Design and build the radioactive beam project RIF@IFIN, based on a scientific collaboration of European Research Institutions.