## Slide 1: WP9: RF, Magnets & Beamline Components
Sergey Antipov (DESY), Federico Nguyen (ENEA)
EuPRAXIA PP Kick-Off Meeting

## Slide 2: Topics
Compact magnets (both electromagnets and permanent magnets) for beam capture and transport
Radiofrequency high power sources and structures for conventional acceleration and phase space manipulation
Magnetic undulators for free-electron laser generation
High quality, high stability electron and photon beams in compact physical layout

## Slide 3: Participants
Lead beneficary
10 institutions from across Europe
15 members in the mailing list so far;
additional members welcome

## Slide 4: Participants
66 person-months over 4 years
Lead beneficary
10 institutions from across Europe
15 members in the mailing list so far;
additional members welcome

## Slide 5: Steering technical progress on development and design of accelerator components
Specify in detail Excellence Centers
Review potential prototype R&D, identify the most relevant concepts and prototypes for the TDR phase
Coordinate funding requests at national and European level
Assess technical readiness level of RF, magnet, undulator technology
Update concepts, parameters towards TDR
Has to start now

## Slide 6: Questions to answer
What R&D projects toward TDR shall be pursued?
Do CDR concepts and results need to be updated?
Can WP9 help preparing the case and supporting R&D for the 2nd site (WP16)?
Can WP9 help the Fracsati project (WP15) by prototyping, tests, etc, what budget would be needed?

## Slide 7: WP Deliverables
M12 | Report on organizational structures to be funded from national/bilateral/european level for RF, magnets & beamline components
M24 | Report on technical results achieved in the field of RF, magnets & beamline components
M42 | Technical Readiness Report and maturity assesement of the development of RF magnets & beamline components
M24 | Milestone Report: Update of concepts for the TDR
M0 | PP begins 01.11.22

## Slide 8: First steps
Identify partners’ interests, resources, potential contributions, and expectations from the WP
Form WP teams for individual topics