## Slide 1: WA6 Updates 5/08/2022 L. Giannessi
ARIA
  No news
AQUA
  Undulator design (A. Petralia) – Study of undulator termination and minimization wake fields
  Undulator prototyping: drawing of a model from the Sabina STEP file in progress. No updates since last meeting (MDF involved in othe activities).
  Design study of short period undulator. After delivery of SABINA Undulator, to be assigned through contract ?
  Pulsed wire measurement system under study (A. Selce, A. Petralia)
  SC Undulator in progress, no candidate to visit FNAL, might be critical when the undulator will be delivered to Frascati.
  Intrasection design (L. Sabatini, A. Vannozzi, A. Selce, F. Nguyen) Quadrupole field integral defined/discussion ongoing on having correctors embedded in quadrupoles, impedances and feedback frequency cutoff (L. Sabatini, A. Selce, A. Vannozzi)
  Simulations: testing wake fields models as also suggested by TDR Committee (F. Nguyen & N. Mirian)
  Recent S2E simulations from WA1 are showing peak currents in excess of 1.9-2kA. FEL simulations show saturation at wavelengths < 4 nm (V. Petrillo). New working point parameters ?

## Slide 2
End Magnets optimization for AQUA Apple-X undulator
y
Standard block size:
bs = /4
Optimized for operation in circular polarization
BS1 = ¼ bs;
BS2 = ½ bs +1.53;
BS3 = ¾ bs +0.0342;
BS4= bs
Undulator (sample)
z
λu
0.005
-0.005
0.010
-0.010
0.005
-0.005
0.010
0.015
0.005
-0.005
-0.015
-0.010
@ 10 um
horizontal
vertical
Electron Trajectory
Horizontal
Polarization
Circular
Polarization
Vertical
Polarization
Field integrals
First integral:
Ix = 0
|Iy|< 0.2 G m
Second integral: IIx,y=0
for all phase and gap values
@minimum gap
(G m)
-0.5 -0.4 -0.3 -0.2 -0.1 0 0.1 0.2 0.3 0.4 0.5
First integral variation with gap
-0.05
-0.10
-0.15
-0.20
1.5 2 2.5 3 3.5 4 4.5 5
1.5 2 2.5 3 3.5 4 4.5 5
1.5 2 2.5 3 3.5 4 4.5 5
0.025
0.020
0.015
0.010
0.005
0
0
0.020
0.15
0.10
0.05
0
(G m)
gap (mm)
gap (mm)
First integral variation with phase
Phase = Δz/λu
Ix
Iy
Circular
Polarization
Horizontal
Polarization
Vertical
Polarization
Exit angle < 0.5 µrad
Exit offset < 10 µm
for all phase and gap values