## Slide 1: News From IHEP
Rui Qiao; Ke Gong; Wen-Xi Peng;

## Slide 2: Schedule (Preliminary)
Year | Mission
2023 | Develop the electrical model to check the electrical interface Develop the engineering model to check the mechanical and thermal design
2024 | Develop the qualification model, and accomplish the qualification test.
2025 | Develop the flight model, and accomplish the qualification test.
2026 | Deliver the flight model to CAST and accomplish the integration test Deliver the flight model to Launch Center and accomplish the test

## Slide 3: Recent ToDo List
From the HERD payload:
  Jan 2023: sign the IDS (v1) (Interface Data sheet)
  Mar 2023: Preliminary design and development schedule for Phase C (Engineering Model, Qualification Model)
Detector:
  Jan 2023: What is the best detector parameter according to test beam results? IHEP-SCD with 10 setups, AMS-Upgrade, FOOT. Need PID of high-Z from other detectors.
  Order detector from which company?

## Slide 4: Recent ToDo List
Mechanism:
  Integrated design with Fanout-Board and PSD.
  Prototype and test.
ASIC:
  Any news from the Turin ASIC?
BT2023:
  IHEP SCD: current sensor with 1or2 paramters.
  IHEP PIN: high-Z PID
  IT SCD: ?