## Slide 1: RD_MUCOL
Preparazione kick-off Meeting MuCol 28 marzo 2023
27 marzo 2023
Institutes | IMCC | MuCol | 
INFN and Univ. BARI | Detector&MDI |  | 
INFN and Univ. BOLOGNA | Physics Magnets | WP7 | University of Bologna Associated Partner MuCol
INFN and Univ. FERRARA | Detector&MDI + crystals |  | 
INFN GENOVA | Magnets | WP7 | 
INFN Nat. Lab. FRASCATI | Detector&MDI |  | 
INFN Nat. Lab. LEGNARO | RF | WP6 | 
INFN Nat. Lab. SUD CATANIA | RF | WP6-WP8 | 
INFN and Univ. MILANO | RF Magnets | WP6-WP7-WP8 | University of Milano Beneficiary MuCol
INFN and Univ. MILANO Bicocca | Detector&MDI Demonstrator |  | 
INFN and Univ. NAPOLI | RF | WP6 | 
INFN and Univ. PADOVA | Detector&MDI Demonstrator | WP2-WP5 | University of Padova Beneficiary MuCol
INFN and Univ. PAVIA | Detector&MDI | WP2 | University of Pavia Associated Partner MuCol
INFN and Univ. ROMA1 | MDI Beam matter/target | WP5 | 
INFN and Univ. ROMA3 | Beam matter/target |  | 
INFN Univ. and Poli TORINO | Detector&MDI Target | WP2-WP5 | 
INFN TRIESTE | Detector&MDI | WP2-WP5 | 

## Slide 2: MuCol
WP2 Physics&BIB Uni PD + Uni PV + INFN (TS e PD)
WP5 MDI INFN (RM1 e TO)
WP6 RF INFN-MI e LNL, LNS, NA
WP7 Magnets INFN GE e MI + Uni MI + Uni BO
WP8 Cooling Cell Uni MI + INFN MI e LNL, LNS, NA
INFN ==> % timesheet MuCol
Per ciascuna sede: GE LNL LNS MI NA PD TO TS occorre il nome di un responsabile per validare TS
ASSEGNAZIONI Personale budget Totale 362 keu ==> resta in AC
viene assegnato con email su richiesta del responsabile/WP/sezione al direttore della sezione - puo' essere cofinnaziato deve essere un bando AdR INFN o altro non borsa -
ASSEGNAZIONI MISSIONI budget Totale 18 keu
==> resta a Torino per questioni amministrative - destinato a GE e MI
5) ASSEGNAZIONI CONSUMO
budget Totale 28 keu ==> assegnerei tutto a INFN-MI (20 keu RF + (4 INFN MI Magneti + 4 INFN GE Magneti)

## Slide 3: MuCol - WP
WP2 – Physics and Detector Requirements ==> TASK 2.3
Task 2.3 PD TS (TO)
Task 2.1 Design of detector configurations at √s=3 TeV and √s=10 TeV with the optimised interaction regions (UNIPD)
Task 2.2 Design and implementation of event reconstruction algorithms in 5D at √s=3 TeV and √s=10 TeV (DESY)
Task 2.3 Evaluate detector performance at different collision energies by using major physics processes (INFN)
WP5 – High Energy Complex ==> TASK 5.4
Task 5.4 RM1 TO
Task 5.4 MDI design and background to experiment (CERN).

## Slide 4: MuCol - WP
WP6 – RadioFrequency Systems ==> TASK 6.1 6.2 6.3 ???
WP6 Task 6.1 MI Task 6.2 LNL MI
Task 6.3 NA
Task 6.1 Baseline concept of the RF system for acceleration to the High Energy Complex (HEC) (UROS)
Task 6.2 Baseline concept of the RF system for the Muon Cooling Complex (MCC) (CEA and INFN)
Task 6.3 Break down mitigation studies for cavities of the muon cooling cells (CEA)
Task 6.4 Baseline concept of high efficiency and high-power RF sources for the muon collider (ULA)

## Slide 5: MuCol - WP
WP7 – Magnet Systems ==> TASK 7.2 7.4
Task 7.2 MI Task 7.4 GE MI
Task 7.1 Technical Coordination and Integration (CERN)
Task 7.2 Target, Capture and Cooling Magnets (INFN)
Task 7.3 Fast Cycled Accelerators (CERN)
Task 7.4 Collider Ring Magnets (INFN)
WP8 – Cooling cell Integration ==> Task 8.2 MI
Task 8.3 LNS MI NA
Task 8.5 MI TO
Task 8.1: Absorbers and Windows (CERN)
Task 8.2: Solenoids: (UMIL)
Task 8.3: RadioFrequency (INFN)
Task 8.4: Cooling cell performance: (UKRI)
Task 8.5: Integration (UMIL)

## Slide 6: Consuntivi 2022
Piani per il 2024 e oltre
Activity: Jan-Dec
Pubblicazioni
Tesi
Talk
Leadership
Milestones

## Slide 7: Milestones 2022: OK??
31-08-2022 Sottomissione Documenti e Presentazione a SnowMass 100%
15-12-2022 Primi test codice simulazione Machine Detector Interface (MDI) nuovo lattice @ 10 TeV per produzione fondi di macchina 100%
15-12-2022 Disegno e produzione nuovi prototipi sensori RSD per tracciatore dedicato 100%
15-12-2022 Nuovo prototipo calorimetro a cristalli e misure su fascio di test 100%
15-12-2022 Primo prototipo rivelatore picosec e misure in laboratorio 90%
15-12-2022 Studi di implementazione rivelatori a gas per calorimetro adronico 100%
15-12-2022 Nuove misure per produzione fasci intensi di positroni con cristalli - sinergia con FCCee 100%

## Slide 8: Milestones 2023: OK??
30-06-2023 Completamento struttura organizzativa della collaborazione internazionale (in particolare per la parte Fisica/Esperimento)
15-12-2023 Studi di MDI con il nuovo disegno di lattice a 3 e 10 TeV
30-04-2023 Kick-off meeting progetto EU MuCol e pianificazione attività Design Study
15-12-2023 CRILIN: Completamento campagna di test prototipo con fascio ad alta energia Dimensionamento calorimetro ed ottimizzazione procedura di clustering (simulazione)
15-12-2023 Parametrizzazione delle performance di RSD2 e studio dell'impatto sul disegno del tracciatore
15-12-2023
Simulazioni per la valutazione delle performance del sistema muonico Caratterizzazione prototipo picosec con test su fascio
31-12-2023 Simulazione MPGD-HCAL e misure su fascio del prototipo di cella calorimetrica
15-12-2023 SImulazioni e nuove misure su fascio e irraggiamenti per produzione di fasci intensi di positroni con cristalli - sinergia con FCCee
15-12-2023 Report studio materiali proposti per identificazione punto di lavoro a alta tensione Report sul disegno dei giunti delle celle RF 15-12-2023 Specifiche di prova e programma di test sul conduttore HTS in vista dell’analisi dei limiti per la realizzazione di magneti a campo ultra alto
15-12-2023 Definizione specifiche necessarie per i magneti del collider e sviluppo di un design magnetico 2D preliminare per la configurazione a 3 TeV