## Slide 1
Introduction
Massimo Ferrario,
On behalf of the EuPRAXIA collaboration
VIII TDR Review Meeting – LNF - 25/11/2024

## Slide 2: Agenda

## Slide 3: Building next steps
  Fire authorization received on April 2024
  Tender for Executive Project Verification:
  Provisional award on 06.21.2024
  Contract signature expected by the end of November 2024
  Completion of the executive design by the end of 2024
  The execution of the executive project verification should be completed by March 2025.
  Start of the tender procedure for the awarding of the works
  Construction site opening: September 2026

## Slide 4: EuPRAXIA@SPARC_LAB baseline updating

## Slide 5
EuPRAXIA@SPARC_LAB TDR Status
Massimo Ferrario,
On behalf of the EuPRAXIA collaboration
VIII TDR Review Meeting – LNF - 25/11/2024

## Slide 6: TDR Index
https://www.overleaf.com/6441975428vfsgmvpctmph#ebe5ff

## Slide 7: TDR Writing Status [%]
X band linac | Civil infrastructures | Timing and synchronization | Free Electron Lasers | Plasma acc. module | Ele. and phot. diagnostics | Functionality saf. systems | Exp. end-stations | Laser systems | Control system | Photo-injector | Photon beamlines | System engineering | P. cost, time., management | Beam physics | EuPRAXIA in EU context | Scientific case | Machine layout | Magnets and power supp. | Int., impl., comm. strategy | Vacuum systems | Rad. saf. and beam dumps | Executive summary | EuPRAXIA@SPARC_LAB | RF systems | Conventional safety | Future upgrades
85 | 85 | 80 | 65 | 60 | 60 | 45 | 40 | 30 | 30 | 25 | 16 | 15 | 15 | 11 | 10 | 10 | 10 | 7 | 7 | 5 | 5 | 0 | 0 | 0 | 0 | 0
80 | 5 | 80 | 30 | 60 | 45 | 45 | 15 | 30 | 30 | 20 | 15 | 7 | 7 | 10 | 10 | 5 | 10 | 7 | 7 | 5 | 5 | 0 | 0 | 0 | 0 | 0
5 | 80 |  | 35 |  | 15 |  | 25 |  |  | 5 | 1 | 8 | 8 | 1 |  | 5 |  |  |  |  |  |  |  |  |  | 
November 2024
June 2024
Progress
Warning: Writing status does not reflects the effective Project Design Advancement
Editorial Board
M. Ferrario
A. Gallo
A. Giribono
R. Pompili
F. Villa
Complete draft: April 2025 => Final version: October 2025 => INFN Approval: end 2025

## Slide 8: Machine Layout

## Slide 9: All Component included

## Slide 10
The RC noticed that communication between WP leaders needs substantial improvement.

## Slide 11: Driver/Witness Separator (Chicane)

## Slide 12: Driver Witness Separation in the final Extraction Chicane
Courtesy C. Vaccarezza and the BD team

## Slide 13: Goal parameters and design criteria (100 Hz)
Electron Beam Parameter | Unit | PWFA | Full X-band
Electron Energy | GeV | 1-1.2 | 1
Bunch Charge | pC | 30-50 | 200-500
Peak Current | kA | 1-2 | 1-2
RMS Energy Spread | % | 0.1 | 0.1
RMS Bunch Length | 𝜇m | 6-3 | 24-20
RMS norm. Emittance | 𝜇m | 1 | 1
Slice Energy Spread | % | ≤0.05 | ≤0.05
Slice norm Emittance | mm-mrad | 0.5 | 0.5
Energy jitter | % | ≤0.05 | ≤0.05
Driver-Witness Temporal jitter | fs | < 5 | -
Radiation Parameter | Unit | PWFA | Full X-band
Radiation Wavelength | nm | 3-4 | 4
Photons per Pulse |  | 0.1- 0.25 | 1
Photon Bandwith | % | 0.1 | 0.5
Undulator Area Length | m | 30 | 30
𝜌(1D/3D) |  | 2 | 2
Photon Brilliance per shot |  | 1 | 
Radiation Parameter | Unit | PWFA | Full X-band
Radiation Wavelength | nm | 3-4 | 4
Photons per Pulse |  | 0.1- 0.25 | 1
Photon Bandwith | % | 0.1 | 0.5
Undulator Area Length | m | 30 | 30
𝜌(1D/3D) |  | 2 | 2
Photon Brilliance per shot |  |  | 
The RC strongly recommends that the preparation of the list of the machine parameters is given priority as it is fundamental for the coherent preparation of the TDR.

## Slide 14
The TDR shall include a chapter on risk management that covers the risks, the eventual mitigating measures, and their associated cost.
The TDR shall include a chapter on environmental sustainability.

## Slide 15: RF/Plasma - Cost Comparison
600 MeV (RF)
+500 MeV
(RF)
+500 MeV
(Plasma)
Assuming we have an RF injection system up to 600 MeV,
compare an upgrade of +500 MeV with:
X-ban RF structures only
Plasmamodule only

## Slide 16: ARIA beamline scientific case Not included in the TDR
Courtesy F. Stellato
Photoemission
Spectroscopy
Photoelectron Circular Dichroism
Raman spectroscopy
Photo-fragmentation of molecules
Time of Flight Spectroscopy
Gas phase & Atmosphere
(Earth & Planets)
Aerosols
(Pollution, nanoparticles)
Molecules & gases
(spectroscopies, time-of-flight)
Proteins
(spectroscopies)
Surfaces
(ablation & deposition)
During the last weeks negotiations with local government (Reg.Lazio) have been intensified and we are close to finalize an agreement for an additional 10 M€ funding for the second beam line (ARIA).
This is a co-funding (10M€ Reg.Lazio + 10M€ INFN).
This is exclusively for an additional beam line (thus cannot be used for the original baseline) and has some constraints in terms of financial accounting.
The second beamline must be completed in 2029 (although is not mandatory to have it fully operational).

## Slide 17: Injector

## Slide 18: Injector test at SPARC_LAB planned (2025)
10 m
Courtesy E. Chiadroni

## Slide 19
Preliminary results obtained at SPARC_LAB
In May 2023 we tested a preliminary version of the intra-pulse feedback on the C-band klystron with very good results
Preliminary data have been parasitically collected during machine restart in October 2024 for the S-band power plants
TO DO:
The performance achieved on both S and C band power plants are very promising but must be still optimized and consolidated:
  Reach the same stability of K1 also on K2
  Further optimize the intra-pulse feedback system (Xianghe Fang Ph.D. student from Eupraxia DN just started his activity with the RF group on this topic)
PC-laser locking electronics performance can be improved
Test of the intra-pulse feedback system on the X-band power plant at TEX
L. Piersanti et al. Photonics 2024, 11(5), 413
.
.
PRELIMINARY
S-BAND
RF-Gun phase jitter compression
from 0.385 deg down to 0.013 deg (13.1 fs)
K3 phase jitter compression
from 0.065 deg down to 0.019 deg (9.2 fs)
C-BAND

## Slide 20: Thanks