## Slide 1: ITk Assembly tool update
Design of the "heads" detector supports during assembly
Filippo is going on with the design (Bruno is helping a lot)
the commercial prototype is arrived (maybe too small for our purpose), anyway we can use it for a very first prototype
A system to measure the relative position between the rotating cradle and the "heads" is required
T-trolley
Marco is proceeding with the design (also here Bruno is helping a lot)
We are going to purchase the central beam
Shipping system
So far there is only a conceptual design to be defined after having frozen the last 2 topics
Shipping box
Antonio is working on a small version of the shipping box wich cover only the detector and services and not the trolley part
An engineer has been requested for the shipping topic to the ITk managment
PP1 Manifold design
Antonio started with the new design

## Slide 2: Prototypes 1/2
DETECTOR
Half Shells
  2 L2 already delivered in LNF
  2 L3 is in the next purchase order to Aviacompositi
Lugs on Half Shell
  many problems in printing in Ultem by LNF
  the plan is that Lorenzo try to print them using LNF material
Lugs on Half Rings
  same story for the lugs on the HR
Radial Support
  Beka printed all the 6 L2 radial supports
  Aviacompositi is involved to produce the nominal ones for all the layers. We start with L2 and L3, then the last 3 of L4
Half Rings
  Aviacompositi is producing 12 skins in total. It means we'll have 2 HRs per layer
  the idea is to produce in LNF the others
Tool for cutting/assembly Half Rings
  Giuseppe almost completed the Rohacell cutting tool for HR and Radial Support (if necessary)
High z flange
  Beka printed 1 L2 High z flange
  Aviacompositi is in charge to produce the N.1 L4 Hz flange

## Slide 3
TOOLING
detector supports "heads"
  spherical joints delivered
T-Trolley
  we are going to purchase the central beam and the other parts following the design updates
Service support rotating trolley
  Emilio and Lorenzo are involved in this topic
Half Rings Insertion Tool
  (Lecce) Alessandro is working on that: this is important because could be the same tool for gluing the HS lugs on the Half Shell.
Cable insertion Tool and Service support
  (Sheffiled) They are working with Lorenzo and Paolo M.
Pipe insertion tool
  (Milan) the prototype is ready
WELDING MACHINE
we are going to purchase the Polysoude (same as Milan)
tools for orbital welding: Antonio Croce is working on that
MECHANICAL ASSEMBLY TOOL TEST
It is necessary to check the mating of the 2 rotating cradle
CLEAN ROOM
the CO2 system alarm is going to be installed in these days
Clean room functional test is going to be done briefly (or maybe alredy performed?)
Prototypes 2/2