## Slide 1
Acoustic Positioning KM3NeT:
Monitoring tool online:
Change filename (Didac & Letizia)
Alert signalling and procedure Chain
ADF Normalised: Not yet in place.
ARCA03: Salvo, Carlos, Didac, Letizia – Positions ready
ARCA28-30: Salvo, Carlos, Didac, Letizia – Strategy (Runs for LBL and runs for DOMs)
Test of Beacons / Hydros Caserta:  Carlos + Didac (define waveforms, DUs – Carlos, JBs)
Tripods Integration: Giorgio, Didac, Carlos, Salvo
AIS at portopalo (6 March) [Danilo Bonanno]
Laptop + AIS Receiver + Antenna + Zyxel
AIS data in KM3NeT monitoring --> Emidio and Bonanno, Paolo P.

## Slide 2
ITINERIS:
ERDAP:
Purchase new storage: Emjdio and Giorgio NEXT week end of procedure
define access point name: SiMONE - monday
IPANEMA Catania Data: Simone + Letizia+ Abdel mid march
Panarea Data: Simone+Letizia+Abdel mid march
CNR IAS data: Simone mid april
INGV data: Simone mid june
CNR ISP data: Salvo+simone
CNR Venezia Data: Simone mid June
Streaming Server: Abdel – Mid march

## Slide 3
VONGOLA:
DAS:
Flavia, Abdel, Clara
Clear strategy for development of algorithms to be provided to vissali & spampinato
Analysis of SPL data
Cable Digital Twin
Noel:
Cable to be delivered in March
Site in preparation
AIS Noel
Integration of Sphere
Mechanics design
Plemmirio:
Housing for the go-pro bruv