## Slide 1
ETO Project Office Meeting. Paris 27/28 March 2025
Project Office strategy and evolution
A.Variola, INFN Roma1

## Slide 2
STARTING POINT: MANDATE
This expressly states that the Project Office must :
guarantee that the as-built research infrastructure fully complies with the requirements, the parameters and the technical layouts detailed in the project baseline configuration included in the TDR. This objective must be achieved without making changes that were not endorsed by the stakeholders and adhering to the final schedule and the estimated budget.
This must provide the reference framework to understand where the boundaries of the PO activity

## Slide 3
STRATEGY
In my opinion only one possible. We must provide:
A budget
A schedule
A configuration
A method to implement and monitor changes
MAIN deliverable : PMP

## Slide 4
RISK and QUALITY
Question: how risk and quality get into this?
Risks. Point 1 (budget) and 2 (shcedule)are directly linked.
Quality (ISO 9001_2015, for example), enables an organization to demonstrate its ability to consistently provide products or services that meet customer requirements.
By definition is measure of the goodness of how our work fit the mandate:
BUT: we must provide a product fullfilling the stakeholders expectations (requirements) within the general regulatory framework and within the framework defined within the organisation

## Slide 5
OTHER WP
Safety: Provide the general regulatory framework (safety agreement). It is an action in the framework of stakeholders management.
Commissioning: Provide the validation plan, that rules the main transitions (and so the phases) of the project. Necessary for the schedule and the expenditure profile.
Communication: We need, in all the context, have the good internal and external communication channels

## Slide 6
OBS

## Slide 8
ORGANIZATIONAL and PROJET FRAMEWORK
There is not an Organization to support the realization of the ‘as built research infrastructure’
This implies that a project structure does not exist. It exists, what we an define a ‘project framework’.
This means different organizations (at different level of maturity) having as a final goal the ‘project’ but expressing different interests
ETC. Scientific community and detector design
ETO. Proto organization and project implementation in collaborative mode
Local Teams. Project implementation in competitive mode
The coordinators. Leading institutes representatives. Separatrix = governmental official commitment.
BGR. Governmental representatives. Terms of reference does exist, nevertheless following it this is a consultative body….in reality is acting as a top -management one.
No clear hierarchical roles, self attribution of competences and roles, no clear political reference framework….

## Slide 9
WHERE WE ARE NOW? 2 PROJECTS
To make things more complicate, in the ETO mandate, there is also the (pseudo)definition of phase 1. This is the phase that should end with the configuration, site and organization selection. Attention: ETO is, at present, defined only by its attribution in phase 1.
At the same time the establishment of documentation for these strategic choices, undergirds the unfolding of the ET project. This, although in the design and study phase, cannot be limited in its structure by considerations that are not relevant to the project itself.
Therefore, in the roadmap definition, in the activities related to the PO (like the task Force) we tried to well identify the context for two different (but correlated) projects:
The Phase 1 project, with deliverable the documentation for the decisions
The ET project, with deliverable the ET Observatory, providing, at present, the inputs for phase 1 documents.
Should be in charge of ETO (and so in part to the PO)
We have to match the complex organizational framework illustrated before

## Slide 10
SO...WHAT WE DID
Methodology for the roadmap
Roadmap (to define Phase 1)
Stakeholders management (to define Phase 1)…pending
Risk analysis
Looking for a costing support
Task Force participation
Quality: EDMS, Nomenclature, Change process
Scheduling: Tool
Reference system
Configuration database
Starting MBSE
PBS, WBS Blue = Project 1, Red = Project 2

## Slide 11
EVOLUTION (1): WHAT WE HAVE TO DO? (what is missing)....1) PMP
PMP IS OUR DELIVERABLE FOR PHASE 1. this is reasonably separate from ET project-related activities. THIS IS OUR DELIVERABLE in the context of a long term, large science projects. We need to reason within this context, then try to make the right compromises to do the work required by the difficult design definition phase.
A template has been required, and it has been provided. You have all the elements to provide a first version, but the roles (due to the organizational Entropy giving a missing OBS)
So, the way to proceed is to create a ‘virtual project structure OBS’ based on the proposed WBS. Define the OBS level that correspond to real management roles. When Task Force makes it possible we have to produce a document on the new PBS and WBS (Priority).
Defined L0, L…..n managers.
Provide the management Plans defined on that roles
Harmonize everything

## Slide 12
WBS 1. The file is available on Teams under : GENERAL /WBS&PBS/WBS
L0 | L1 | L2 | L3
Einstein Telescope |  |  | 
 | Underground civil infrastructures |  | 
 |  | Accesses | 
 |  | Caverns | 
 |  | Tunnels | 
 |  | Facilities (clean rooms…) | 
 | Surface civil infrastructures |  | 
 |  | Civil buildings | 
 |  | Technical buildings | 
 |  | Circulation network | 
 |  | Natural and leisure areas | 
 | Technical infrastructures |  | 
 |  | Electrical | 
 |  | Fluids and gases production and distribution | 
 |  | Logistics | 
 |  | Structural monitoring | 
 | Computing |  | 
 |  | Computing infrastructures | 
 |  | Software and data processing | 
 |  | Services | 
 | Services |  | 
 |  | Logistics | 
 |  | Survey | 
 |  | Integration | 
 | Machine protection system |  | 
 | Environmental monitoring systems |  | 

## Slide 13
WBS 2
 | HFI |  | 
 |  | Optical simulation, design and characterisation | 
 |  | Noise computation | 
 |  | Global sensing and control | 
 |  | Laser Injection System | 
 |  | Main interferometer | 
 |  | Detection System | 
 |  | Detectors and readout electronics | 
 |  | Calibration System | 
 |  | Wavefront Sensing and Control System | 
 |  | Optics | 
 |  | Scattered Light Control System | 
 |  | Core Optics actuation | 
 |  | Seismic isolation system | 
 |  | Quantum Noise Mitigation System | 
 |  | Vacuum System | 
 |  | Real-time Control System | 
 | LFI |  | 
 |  | Optical simulation, design and characterisation | 
 |  | Noise computation | 
 |  | Global sensing and control | 
 |  | Laser Injection System | 
 |  | Main interferometer | 
 |  | Detection System | 
 |  | Detectors and readout electronics | 
 |  | Calibration System | 
 |  | Wavefront Sensing and Control System | 
 |  | Optics | 
 |  | Scattered Light Control System | 
 |  | Core Optics actuation | 
 |  | Seismic isolation system | 
 |  | Quantum Noise Mitigation System | 
 |  | Vacuum System | 
 |  | Real-time Control System | 
L0 | L1 | L2 | L3

## Slide 14
WBS 1
L0 | L1 | L2 | L3
 | Integration |  | 
 |  | Interfaces | 
 |  | Installation | 
 |  | Commissioning | 
 |  | Operational handling | 
 |  | Baseline modifications | 
 | Administration |  | 
 |  | Human resources | 
 |  | Financial control | 
 |  | Legal permissions | 
 | In-Kind contributions |  | 
 |  | Contracts and MoU | 
 |  | Quality assurance | 
 |  | Financial control | 
 |  | In kind 1 ? | 
 |  | ….. | 
 |  | ….. | 
 |  | In kind n ? | 
 | Mass production |  | 
 |  | Quality assurance | 
 |  | Contracts and legal control | 
 |  | Mass production 1 ? | 
 |  | ….. | 
 |  | ….. | 
 |  | Mass production n ? | 
 | Project management |  | 
 |  | Scope | 
 |  | Technical | 
 |  | Safety | 
 |  | Schedule | 
 |  | Resources & finance | 
 |  | Quality | 
 |  | Risk | 
 |  | Configuration | 
 |  | Project lifecycle (commissioning, operation) | 
 |  | Communication | 
 |  | Tools and Support | 
 | Safety |  | 
 |  | OHS | 
 |  | Contractors safety | 
 |  | Training | 
 |  | Audits and reviews | 
 |  | Environment protection | 
Communication part
is under definition

## Slide 15
EVOLUTION: WHAT WE HAVE TO DO? 2) CONFIGURATION DEFINITION
Configuration definition draws our boundaries.
Can we agree to start from this scenario:
PBS (system oriented) = Define the elements associated to the configuration items
Layouts
Parameters and specifications
Requirements
Interfaces
Risks?
This has to trigger the definition of the configuration strategy and consequently the Tools architecture.

## Slide 16
MBSE
This exercise is very important, and assure a ground of challenge and excellence for systems engineers…it is a jump in the modernity for ground based big science experiments.
BUT:
We are not supposed to have a part in the design processes. Everything that we are doing, in collaboration with ED, ETC, CERN, Aachen….should be framed in the configuration setting up context.
The extension of this framewrok is surely possible and desirable, but has not to became the main activity, forgetting mandate and priorities.

## Slide 17
CONFIGURATION and TOOLS
A strategy must be elaborated (especially for the PLM role)
Then this has to be shared with ED and ETC to assess the final context
A global strategy has to be elaborated for integration of the tools in the ET- IT context

## Slide 18
Configuration DB
Only source of truth
Asset Managemenent tool
Defined Configuration Items
Provide true information
Elaborates data, provide solutions.
If convenient -> change process
Solution verified and validated
Write new CI
Risk and requirement Managemenent tool (JAMA)
Defined Configuration Items
Elaborates data, provide solutions.
If convenient -> change process
Solution verified and validated
Provide true information
Write new CI
PLM Tool
Defined Configuration Items
Same cycle of Asset and Risk
Document lifecycle (EDMS)
Defined Configuration Items
Same cycle of Asset and Risk
Nomenclature Database
Defined Configuration Items
Same cycle of Asset and Risk
PBS, WBS and parameters
Defined Configuration Items
Same cycle of Asset and Risk
Solutions, verification and validation
Are managed in the specific tools, externally from the DB
Scheduling
Layouts
Same cycle of Asset and Risk
Same cycle of Asset and Risk
Defined Configuration Items
Defined Configuration Items
Cost and resources
Same cycle of Asset and Risk
Defined Configuration Items

## Slide 19
ARAS/PLM
Asset Managemenent tool
Risk and requirement Managemenent tool (JAMA)
Document lifecycle (EDMS)
Nomenclature Database
PBS, WBS and parameters
Solutions, verification and validation
Are managed in the specific tools, externally from the DB
Scheduling
Layouts
Cost and resources
Partition: Defined Configuration Items
Partition: Defined Configuration Items
Partition: Defined Configuration Items
Partition: Defined Configuration Items
Partition: Defined Configuration Items

## Slide 20
NEXT, WHAT WE HAVE TO DO? 3)......
QA -> standard choice (see ISO 9011:2015), nomenclature (URGENT), change process
Schedule -> test Easyreadmine and find at least another product for selection.
PLM -> Start the analysis of Dassault, Siemens, ARAS. Integrate in a general IT Tools strategy.
Risks -> pass to ‘not technical’ risks. As far as the Technical Part is concerned, TRL very important since the R&D impact in the general context is not defined
Costing -> Find a partner
PBS and WBS. Close the baseline and start to work with the new configuration
Understand how to integrate the Task force results
Start interface management in collaboration with ED (see PIP II plan)

## Slide 21
Who we are? As I described in ET-PP deliverable
NAME | Institute | Role | 
Alessandro Variola | INFN | Project Office Head | 80%
Fiodor Sorrentino | INFN | Technical Coordinator | 70%
Alessio Rocchi | INFN | Technical Coordinator | 10%
Luca Latronico | INFN | Quality Management Coordinator | 20%
Leonardo Orsini | INFN | Quality Manager | 20%
Leonardo Lucchesi | INFN | Quality Manager | 20%
Sandro Vescovi | INFN | Safety Manager | 20%
Lucia Lilli -> Laura Santonastaso | INFN | Assistant | 20%
Patrice Verdier | CNRS | IT Coordinator | 20%
Christian Olivetto | CNRS | Configuration Management Coordinator | 80%
Joseph Martino | CNRS | Risk Management Coordinator | 20%
Ghada Mahmoud | CNRS | Risk Manager | 100%
Remi Barbier -> on leave | CNRS | IT Manager | 0%
Ivan Maksimovic | CNRS | Schedule Manager | 20%
Oussama El Mecherfi | CNRS | IT Manager | 100%
Romano Meijer | NIKHEF | Requirements Manager | 100%
Marco Serra | INFN |  | tbd
7 FTE, in theory
Evolution in my mind:
Quality 2-3 FTE
IT 2-3 FTE
Configuration 2-3 FTE
Scheduling 2 FTE
Risks 2-3 FTE
SE 2-3 FTE
Around 20 operational FTE

## Slide 22
EVOLUTION: WE NEED (many) RESOURCES....
To identify all the present, but also the future profiles I provided a file with the description (that should evolve!!...). Teams -> general/HR.
The already existing roles are defined…please have a look.
I identified also profiles for future support (in – kind contributions?).
A policy has to be established to consolidate the existing profiles. Your suggestions are welcome
Resources = Tools:
A) We need to finalize Jama (risk and requirements).
B) We need to have another candidate for the scheduling and then start the procurement
C) We need a Nomenclature database. Need to go to CERN to understand how they do it
D) We need to establish a EDMS framework (CERN agreement signed…should come soon)
E) We have to profit from the MBSE exercise to boost the PLM analysis
F) We have to consolidate the present database considering the strategy we select
WE need to have a WG working on the global picture onve that our strategy has been defined…..

## Slide 23
SUMMARY
Strategy: Budget, Schedule, Configuration. -> PMP
Future: We have to carry on the existing activites in the framework of Project 1 and 2. A list of thinks to do in slide 17
How to evolve (high level vision)…:
Main deliverable the PMP. We have to recalibrate our activities in this context
For this scope we have to work and upgrade the present PO WBS (Fiodor & Romano)
We have to define the Configuration boundaries and the associated IT context. Define the role of PLM and provide a survey. Configuration is our limit for SE.
We are few…we need to progress by little steps, but at the same time to have a higher vision of our direction, in a way to be able to pretend and to integrate new resources. We need new resources.
We Must progress in tools context definition, test and acquisition. Need of a WG for global context (next talk?)
Then:
6) Follow up meetings are important. Some activities are at a standstill…
7)We don't have to wait for the complex organizational context to overwhelm us. We have to express our worries and conditions at all the levels.
8) The defined strategy is important. All your activities should address it.
9) The given priorities must be respected (also if not appealing)
WE HAVE TO DO IT (and we did a lot, thanks to you…)!