## Slide 1: Fondamenti di Project Management E PIANIFICAZIONE OPERAZIONALE PER la Gestione DI PROGETTI DI RICERCA
Luisella Lari
llari@cern.ch
Corso di Formazione INFN inter-struttura:
Sezioni di Bologna, Ferrara, LNGS, Perugia e Pisa.
6-7 June 2013 - Hotel Giò, Perugia

## Slide 2: Lecture 7 Closing Projects
Outlook
Why is it important to properly close the project?
Closing Project or Project Phase
Lesson learned and knowledge transfer

## Slide 3: Basic project life-cycle
Research Projects like any other project can be summarize in the 5 process groups.
Initialization
Plan
Close
Execute
Control
Creative
phase
Rigorous
phase

## Slide 4: Basic Project Documentation (1/2)
Initialization
Plan
Close
Execute
Control
Front-End
Project
Close-out
CDR
Proposal
Roadmap
TDR
+ Plan
Report
Report
Report
Report
…..
Lesson Learn

## Slide 5: Basic Project Documentation (2/2)
The NASA Program/Project Life-Cycle
Mission Req. definition
Design Development
Preliminary Design Review
Design Requirements
Baseline
Established
Critical
Design Review
Drawing
Baseline
Established
First Article Configuration Inspections
Manufacturing
Product
Baseline
Established
Verification of
manufacturing vs. design specification and assessment of the test results
Test and checkout
Costumer Acceptance Review
1 2 ….. n
Delivery
Design Certification Review
Launch
Certify flight and ground systems for manned flight
Operations
Flight
Readiness
Review
Det. Flight readiness
of spacecraft and release for launch

## Slide 6: Why is it important to properly close the project?
2 Main reasons:
To avoid that the project drifts or that it becomes a new project;
To assure that the lessons to be learned from the project are formally investigated and recorded for use them on the next project;

## Slide 7: Closing Project or Project Phase (1/2)
The Closing process is applied to each phase of the project!
From Lecture 1 slide 22

## Slide 8: Closing Project or Project Phase (2/2)
Transferring of the product/service/result that the project/phase was authorized to produce;
Producing formal documentation that indicates completion of the project/phase;
Storing the Project File properly;
Producing Lesson Learned documentation;
[ See also: O. Lazar, Project Closing Process: Modular Risk Based Closure, Proc. PMI Global Congress (2010)]

## Slide 9: Lesson learned and knowledge transfer
Note that most of the estimations on activity cost/duration/resource allocation are stored in that files !!!!!!!
Lesson Learn

## Slide 10: End – Lecture 7 Closing Projects
Summary
Close properly the Project  major step for the future

## Slide 11: Additional References used in the course
[See also: E. Verzuch, The Fast Forward MBA in Project Management, Wiley (2005);
E. K. Wycosky et R. McGary, Effective Project Management, Wiley (2003);
P. Bonnal, Lectures of: R&D Management course, HEC Lausanne, Switzerland (2008);
P. Bonnal, Lectures of: Project Operational Planning course, HEC Geneva, Switzerland (2006);
Link of US Project Management Institute: http://www.pmi.org/ ]