## Slide 1: Micro channel cooling
Milestones proposal

## Slide 2: Year 1
1) Requirement system definition in operational condition. Technology constraints for DRIE on chip design.
2) Simulation TFD & TS study: results for a realistic HL-LHC system.
3) CO2 refrigeration system capable of providing carrier fluid liquid CO2 to feed a test station with saturation temperatures from -30 ° C to +10 ° C with dedicated DAQ system.
4) Micro channel prototypes for Dp study: single tube (200-500 um), realistic length (300-600 mm). (CO2)

## Slide 3: Year 2
1) DRIE micro channel technique: design and production of prototypes in FBK/CNM. Cross process compatibility WBS 1.
2) Optimization of manifold for “a stave”, production of Interconnections parts (Hydraulic & Mechanic & Transmission Infterface Materials) for manifold.
3) Set-up of Recycling CO2 refrigerator system (TRACI), Tuned for a realistic stave (100W at -30 C). (un esemplare ?) Performance study.

## Slide 4: Year 3
1) Final Prototype layout after optimization step. Production of parts: cooling channels and interconnections.
2) Set-up of optimized CO2 refrigerator system
3) System demonstrator: performance evaluation.