## Slide 1: R&D fase 2 – RPC 4st meeting
Davide e Gabriella

## Slide 2: RPC R&D plan
WP1: Electrodes
WP2: Chamber prototypes
WP3: FEE electronics (+ ATLAS Trigger)
WP4: Eco-gases
WP5: Tests at Irradiation/Test-beam facilities

## Slide 3: Milestones
Proposed milestones:
30/09/2015 sviluppo e produzione di elettrodi (HPL) a bassa resistivita’ e piu` sottili
31/12/2015 produzione e inizio fase di test alla GIF++ di prototipi di piccole dimensioni 30/06/2016 produce 40 FEE prototype circuits
30/06/2016 select best 2 candidate eco-gases
30/09/2016 full size chamber prototype

## Slide 4: Richieste/Assegnazioni 2014-17 riunione CSN1 ottobre
 | 2014 |  |  | 2015 |  |  | 2016 |  |  | 2017 |  |  | 
 | com | ATL | CMS | com | ATL | CMS | com | ATL | CMS | com | ATL | CMS | 
Electrode |  |  |  | 20 |  | 5 | 15 |  | 5 |  |  |  | 45
Chamb/Proto |  |  |  | 20 |  |  | 14 | 8 | 8 | 10 |  |  | 60
Front-end |  |  |  | 45 | 6 | 5 | 11 | 2 |  |  | 5 |  | 74
Eco-gas | 10 |  |  | 15 |  |  | 7 |  |  | 4 |  |  | 36
GIF++ |  |  |  | 20 |  |  | 14 |  |  | 14 |  |  | 48
 | 10 |  |  | 120 | 6 | 10 | 61 | 10 | 13 | 28 | 5 |  | 
 | 10 |  |  | 136 |  |  | 84 |  |  | 33 |  |  | 263
Nostra proposta in CSN1 a Catania, accettata dai referee!

## Slide 5: Quando speso 2015
WP1 (20 + 5 keuro):
WP2 (20 keuro):
WP3 (45 + 6 + 5 ):
WP4 (15 keuro):
WP5 (20 keuro): circa 20 kEuro per mixer eco-gas

## Slide 6: BACKUP
Notes: the spatial resolution and

## Slide 7: Personnel
ATLAS RPC ……….. 3.8 FTE
  Bologna ……. 1.6
  Napoli ……. 0.5
  Roma 1 ……. 0.6
  Roma 2 ……. 1.1
CMS RPC ………….. 5.0 FTE
  Bari ……. 1.4
  Frascati …… 1.0
  Napoli ….. 1.8
  Pavia ….. 0.8

## Slide 8: Info varie
Mailing list:
Comunicazioni attraverso le due liste
atlas-it-rpc-rd2@cern.ch
CMS-RPC-Italy@cern.ch
Twiki page:
Sharing dei documenti in:
https://twiki.cern.ch/twiki/bin/viewauth/IFD2014/ATLAS-CMS-RPC
Calendario riunioni:
Cadenza bi-mensile
Prossima riunione il 17/12 ore 14:30 per:
- formazione WG
- programmazione misure
- programmazione acquisti

## Slide 9: Financial Requests (2014-2017)
 |  | ATLAS/CMS | ATLAS/CMS | CMS | CMS | ATLAS | ATLAS
 |  | keuro | comments | keuro | comments | keuro | comments
ITEM | TASK | 219 |  | 23 |  | 21 | 
Electrode | Tot | 35 |  | 10 |  |  | 
 | HPL | 20 | development low Res and thin |  |  |  | 
 | Glass |  |  | 10 | 2 chambers |  | 
 | Transportation | 5 | from company to Lab |  |  |  | 
 | Resistivity Meas | 10 | production resistivity and long term |  |  |  | 
Chamb/Proto | Tot | 44 |  | 8 |  | 8 | 
Thin/multi Gap | Chamber prod. | 30 | 10 small prototypes |  |  |  | 
 | Multiplet mech. frame | 2 | precision frame for 4 chambers + local gas distrib syst |  |  |  | 
 | Gas comp. & distrib. | 2 | design and test of new gas I & T |  |  |  | 
 | prototype -1 |  |  | 8 | CMS layout prototype | 8 | ATLAS layout prototype
 | Consumable | 10 |  |  |  |  | 
Front-end | Tot | 56 |  | 5 |  | 13 | 
 | Chip prototype | 45 | Chip design and development |  |  |  | 
 | Adaptor board |  |  | 5 | Adapt. Board cms | 13 | On chamber LVL1 Roma 1
 | Test in lab | 11 | Single Event Effects |  |  |  | 
Eco-gas | Tot | 36 |  | 0 |  | 0 | 
 | Gas | 20 | unit cost 2 Keuro |  |  |  | 
 | Consumable | 2 |  |  |  |  | 
 | equipment | 4 | flowmeters |  |  |  | 
 | interaction w/ materials | 10 | chemical materials and sensors |  |  |  | 
GIF++, BTF | Tot | 48 |  | 0 |  | 0 | 
 | Electronics | 12 | DAQ/DCS epool rent |  |  |  | 
 | RPC user gas system | 10 |  |  |  |  | 
 | Cables and sensors | 4 |  |  |  |  | 
 | Gas use | 12 |  |  |  |  | 
 | Running test consumable | 8 |  |  |  |  | 
 | Trolley and support | 2 |  |  |  |  |