## Slide 1: Elements of Project Management and operational planning, Applied to SCIENTIFIC projects: focus on Quality and Project Risks MANAGEMENT
National Institute for Nuclear Physics
Luisella Lari
Corso Nazionale di Formazione INFN
.
16-19 September 2014
Hotel Giò, Perugia, Italia

## Slide 2: Lecture 1 Introduction to PM
Outlook
What is the Project Management (PM)?
A brief history of PM
PM Environment & Project Life-Cycle
PM Organization
PM Stakeholders
The role of Project Managers
The Project Management Office

## Slide 3: Definition
Project Management is the application of knowledge, skills, tools and techniques to project activities to meet the project requirements.
Project is a temporary endeavor undertaken to create a unique product, service or result.
[Ref: PMBOK fifth edition (2013)]
The PMBOK guide is a recognized standard and a guidelines for managing projects.

## Slide 4: Let’s start with questions….
The production of the Mercedes Class E cars: Is it a project?
Hospital administrators restructure responsibilities for nurses in their maternity ward: is it a project?
An insurance company process thousands of claims every day: is it a project?
Engineers redesign controls on an automobile dashboard: is it a project?

## Slide 5: The evolution of a discipline (1/7)
Some degree of PM is needed for any project, and the more complex the project, the greater the need of the management and the more formal the processes become.
[Ref: C. Desmond, Why is PM important, especially in Engineering Project?, IEEE Engineering Management Review, vol. 40 (2012)

## Slide 6: The evolution of a discipline (2/7)
Project Management, in its modern form, began to take root only during and after the World War II.
Why do we recognize Project Management just during/after the World War II?
For example, were the Pyramids or the Florence Cathedral (Brunelleschi) not so complex projects?

## Slide 7: The evolution of a discipline (3/7)
Before World War II, Project Management was considered as a subset of technical knowledge.
Similarly, Michelangelo, in 1546-1564 responsible for the construction of Saint Peter’s Basilica in Rome, also managed the project, which included tasks such as wrangling with the popes over finances.

## Slide 8: The evolution of a discipline (4/7)
For example, John Roebling (1806-1869), who conceived and led the building of the Brooklyn Bridge with his son, Washington, was a civil engineer who pioneered the building of suspension bridges with steel cables. But even though Roebling was known as a great civil engineer, his triumphs building this and other bridges were due at least as much to his management skills.
[see also: Y. C. Chiu, An introduction to the history of Project Management, Eburon Academic Publisher, (2010)]

## Slide 9: The evolution of a discipline (5/7)
In particular, the Manhattan Project, in which the first atomic bomb was designed and built (in the 1940s) is generally considered the first project to use modern project management techniques. The project involved 125,000 labors, and cost nearly $2 billion.
Why?
Because there was many facets, no one was able to be responsible for all the technical decision.

## Slide 10: The evolution of a discipline (6/7)
Since then, the U.S. government has been a leader in developing and promoting project management techniques, for the very good reason that these techniques continue to be necessary to manage its huge defense, space, nuclear and civil projects.

## Slide 11: The evolution of a discipline (7/7)
During the last half of the XX century, project management evolved from an unacknowledged skill set, into a recognized profession, complete with academic degrees, MBA, certifications and professional associations.
[See also: D. Walker et C. J. Dart, Frontinus: A Project Manager from the Roman Empire Era, Project Management Journal Engineering (2011)]

## Slide 12: Project Management as a discipline (1/2)
A discipline is a developmental path for acquiring certain skills of competencies such as mathematics, engineering medicine, etc...
By “discipline”, I do not mean an “enforced order” or “means of punishment” but a body of theory and technique that must be studied and mastered to be put into practice.
[See also: C. Besner et B. Hobbs, Contextualized Project Management Practice: A Cluster of Practice and Best Practice, Project Management Journal (2012)]

## Slide 13: Project Management as a discipline (2/2)

## Slide 14: The project environment (1/3)
Scope, Cost and Time are the 3 primary variables of a project.
Time
Scope/Performance/Quality
Cost
The product/service/result should be conformant to the requirements.
The project should meet the forecasted cost estimates.
The product/service/result should be delivered according to schedule.
Change one of more of these variables, and the ones remaining will be also changed.
Project Management Triangle
(or the Triple Constraint or the Iron Triangle)
Invented by Dr. M. Barnes (1969)

## Slide 15: The project environment (2/3)
Unfortunately, delivering project on time, on budget with high quality doesn’t always mean you are successful….
Why?
Because your definition of the cost-time-scope definition equilibrium may not have been the same as your customer’s or executive manager’s definition.
[See also: R. Atkinson, Project management: cost, time and quality, two best guesses and a phenomenon, its time to accept other success criteria, international Journal of Project Management, V.17 (1999)
A. Caccamese et D. Bragantini, Beyond the Iron Triangle: Year Zero, Proc. PMI Global Congress, Marseille, France (2012)]
Customers and Executive Managers are the final judges of your project! In their eyes it maybe late, over budget or poor quality!

## Slide 16: The project environment (3/3)

## Slide 17: The Traditional Project Management
Traditionally the Project Management includes 5 process groups:
Initiating
Planning
Executing
Monitoring & Controlling
Closing

## Slide 18: The project Life-Cycle (1/11)
The idea of life-cycles were introduced by Cox in the ‘60
Every product passes through a series of stages in its life, with the total of the stages considered as the product life cycle. At any given time every product is located within one of four life cycle stages - introduction, growth, maturity and decline

## Slide 19: The project Life-Cycle (2/11)
A project life cycle is a collection of generally sequential and sometimes overlapping Project Phases
The Project Phases are divisions within a project, where extra control is needed to effectively manage the completion of a major deliverable.
Deming wheel/cycle
Invented by E. W. Deming (1950) a s a management method for control and continuous improve of process and products

## Slide 20: The project Life-Cycle (3/11)
A project life cycle involving multiple returns to multiple phases
5

## Slide 21: The project Life-Cycle (4/11)
Example 1: Engineering project
Definition
Concept
Design
Manufacture
Installation
Start
Project termination
The total project Life-Cycle
time
Project phases
Each phases includes Review Points
[See also: R. Max Wideman, The Role of the Project Life Cycle (Life Span) in Project Management, AEW Services, Vancouver (2004)]

## Slide 22: The project Life-Cycle (5/11)
Sequential vs. Overlapping Project Phases
Higher Risks!!!
[Ref: PMBOK fifth edition (2013)]

## Slide 23: The project Life-Cycle (6/11)
Example 2: Software Development project
Spiral Life-Cycle Model
Invented by Dr. B. Boehm (1986)
3 sequential phases:
each starts with a design goal and ends with a client review
How many phases?
Sequential or overlapping phases?
[Ref: B. Behm, A spiral Model of software development and enhancement, ACM SIGSOFT Software Engineering notes(1986)]

## Slide 24: The project Life-Cycle (7/11)
The V-Model demonstrates the relationships between each phase of the development life cycle and its associated phase of testing.

## Slide 25: The project Life-Cycle (8/11)
Main advantage in Phasing Projects:
Phasing divides deliverables into sets of prioritized features  The most needed features are deployed first and others are delivered later.
Phasing makes the project smaller at any given point in time.

## Slide 26: The project Life-Cycle (9/11)
Projects vary in size and complexity. No matter how large or small, simple or complex, all projects can be mapped to the following Life-Cycle Structure
[Ref: PMBOK fifth edition (2013)]

## Slide 27: The project Life-Cycle (10/11)
The NASA Program/Project Life-Cycle
Project Phases
Def. of the sub-systems or Project Maturity
Staff
Reviews
Project Macro-Phases summary

## Slide 28: The project Life-Cycle (11/11)
The NASA Program/Project Life-Cycle
[Ref: S. J. Kapurch, NASA System Engineering Handbook, Chapter 3.0 (2010)]
Mission Req. definition
Design Development
Preliminary Design Review
Design Requirements
Baseline
Established
Critical
Design Review
Drawing
Baseline
Established
First Article Configuration Inspections
Manufacturing
Product
Baseline
Established
Verification of
manufacturing vs. design specification and assessment of the test results
Test and checkout
Costumer Acceptance Review
1 2 ….. n
Delivery
Design Certification Review
Launch
Certify flight and ground systems for manned flight
Operations
Flight
Readiness
Review
Det. Flight readiness
of spacecraft and release for launch

## Slide 29: Definitions
Project is a temporary endeavor undertaken to create a unique product, service or result.
Program is a collection of correlated projects.
Portfolio is a collection of projects or programs and other work that are grouped together to facilitate effective management of the work to meet strategic business objectives.
Es: The NASA Space Program is such that every launch of a new mission includes several dozen projects in the form of scientific experiments. Except for the fact that they are all aboard the same spacecraft, they are independent of one another and together define a program.

## Slide 30: Definitions
Project Management is the application of knowledge, skills, tools and techniques to project activities to meet the project requirements.
Program Management is the centralized coordinated management of a program to achieve the program’s strategic objectives and benefits.
Portfolio Management is the centralized management of one or more portfolios, which includes identifying, prioritizing, authorizing, managing and controlling projects, programs, and other related work, to achieve specific business objectives.
Operation Management for the area of management concerned with overseeing, designing, and controlling the process of production and redesigning business operation in the production of goods or services.

## Slide 31: Project Management Organization (1/4)
The organizational culture, style and structure influence how project are performed.

## Slide 32: Project Management Organization (2/4)
Several different forms of project organizations have appeared in professional literature.
As a potential source of these organizational forms, fast increasing software industry is identified.

## Slide 33: Project Management Organization (3/4)
Main reasons for the fast increase of number of project-oriented organizations:
To speed of the answer to the increasing rhythm of market changes  reduction of projects life-cycles.
To create ad-hoc teams of experts needed for the specific project.
To avoid destabilization of the existing organizational structures, due to the strong development expansion of the technological possibilities.
To integrate the control of possible non-routine activities in projects, with a view of using chances and evading danger.

## Slide 34: Project Management Organization (4/4)
Identifying the appropriate form of organization structure represents for top management a complex choice.
3 Main Organizational Breakdown Structures (O.B.S.):
Functional
Matrix
Pure Project Organization
[see also: D. Bodera, Projet Management Organization, Management Information Systems, Vol. 3 (2008)]
Importance of projects in the organization

## Slide 35: Functional Organization (1/3)
Staff are grouped per expertise. Projects work independently in each functional department.
Top Management
Engineering
Manager
Product
Manager
Marketing
Manager
Electrical
Engineering
Mechanical
Engineering
Materials
Engineering
Plant
Managers
Quality
Control
Inventory
Management
Promotion
Sales
Market
Research

## Slide 36: Functional Organization (2/3)
Main advantages:
Maximal flexibility in using the staff.
Experts can be engaged in many different projects.
Experts can be grouped to exchange knowledge.
Technological continuity in the functional department assured, if some of the experts decide to quit the project/firm.
The functional organization brings of advancing individuals as expert in their functional fields.

## Slide 37: Functional Organization (3/3)
Main disadvantages:
Orientation to specific activities success.
Weak personal responsibility per projects.
Week coordination between departments.
Week motivation of the people working in the project.
Customer not at the center of activities/attention.

## Slide 38: Pure Project Organization (1/3)
Team members are co-located. Projects is an independent segment with its technical, administrative staff.
Top Management
Project A
Project B
Project C
Production
Finance
Human Research, etc.
Production
Finance
Human Research, etc.
Production
Finance
Human Research, etc.

## Slide 39: Pure Project Organization (2/3)
Main advantages:
Project Manager is fully responsible and authorized for the project.
Fast decision making (i.e. the whole functional structure is by-passed  Project Managers communicate directly with the top management.
High level of communications  Project team with a strong identity.

## Slide 40: Pure Project Organization (3/3)
Main disadvantages:
In the field of “high technologies”, it is not simple to identify the minimum number of project team members necessary for the project.
Generally staffs with “critical” technical skills are engaged in the project longer that it is necessary.
For similar project, the independency of all the resources is a lack of money.
What to do after the project?

## Slide 41: Matrix Organization (1/3)
The Matrix is the combination of the Functional and Pure Project Organization, that represent the extremes on the spectrum of varieties of possible forms of organization.
Top Management
Engineering
Product support
Marketing
1.5
4
0.5
Project A
Project B
Project C
1.5
0.5
2
1.5
2
1

## Slide 42: Matrix Organization (2/3)
Main advantages:
The Project is paid the central attention.
Since there are functional departments, staff with specific skills are temporary engaged.
Team members see a future after the project itself.
Support/Administrative structures are shared.
Better resources usage.

## Slide 43: Matrix Organization (3/3)
Main disadvantages:
Decision-making balanced between Project Managers and Functional Managers  In case of doubts about the responsibility, the project suffers.
Delicate distribution of work, authority in decision-making and responsibility at all levels of the project.
The staff involved in the project has at least 2 Manager: the Functional, as well as permanent, Manager and the Project one, whose function stops at the end of the project.

## Slide 44: PM organization summary (1/2)

## Slide 45: PM organization summary (2/2)
Project Characteristic | Organization Structure |  |  |  | 
 | Functional | Matrix |  |  | Pure Project
 |  | Weak | Balanced | Strong | 
Project Manager authority | Little or none | Limited | Low to moderate | Moderate to high | High to almost total
Resource availability | Little or none | Limited | Low to moderate | Moderate to high | High to almost total
Who control the project budget | Functional Manager | Functional Manager | Mixed | Project Manager | Project Manager
Project Manager’s role | Part-time | Part-time | Full-time | Full-time | Full-time
Project Management administrative staff | Part-time | Part-time | Full-time | Full-time | Full-time
[Ref: PMBOK fifth edition (2013)]

## Slide 46: Stakeholders (1/8)
Stakeholders are people, groups or organizations (i.e. customers, sponsors, etc.) that are involved in the project. They can affect the performance or completion of the project itself. The number of stakeholders vary throughout the project.
Who and how many?

## Slide 47: Stakeholders (2/8)
Customers/Users are persons or organizations that will acquire/use the project’s product or service or results.

## Slide 48: Stakeholders (3/8)
Sponsor is the person, group or organization that provides the financial resources, in cash or in kind for the project. The sponsor leads the project through the engagement or selection process and plays a significant role in the development of the initial scope.

## Slide 49: Stakeholders (4/8)
Sellers/Business partners are external companies that enter into a contractual agreement to provide component or services necessary to the project.

## Slide 50: Stakeholders (5/8)
Portfolio Managers are responsible for the high-level governance of a collection of projects. They review each project for its return on investment, the value of the project, risks associated with taking the project and other attribute of the project.
Program Managers are responsible for managing related projects in a coordinated way.
Functional Managers are key individuals who plays a management role within a functional area of the business (such as HR, finance, accounting, etc.).

## Slide 51: Stakeholders (6/8)
Project Team is comprised the Project Manager, the Project Management team and other team members who carry out the work but who are not necessary involved with the management of the project. The team is comprised of individuals from different groups with knowledge of a specific subject matter or with a specific skill set who carry out the work of the project.

## Slide 52: Stakeholders (7/8)
Regulatory Agencies
Customers/Users
Sellers/Business partners
Functional Managers
Portfolio Managers
Program Managers
Sponsor
PM
PM Team
People directly working on the project.
Within the organization
Outside the organization
Who are the most critical stakeholders?
Not the PM Team and Not the Project Manager (PM) who has directed the completion of the project.

## Slide 53: Stakeholders (8/8)
[Ref: P. Morris et J. Geraldi, Managing the Institutional Context of Projects, Project Management Journal (2011)
See also: P. Serrador, Stakeholder Management, Proceeding of 2009 PMI Global Congress, Orlando, USA (2009) ]
Concept
Design
Built
Feasibility
Commission
Design
Built
Commission
Concept
Design
Built
Feasibility
Commission
Home Environment
External Environment
Level 1: the Technical Core (key concern is how to deliver projects efficiently)
Level 2: the Strategic Envelop(recognizes the relationship between the project and the various stakeholders strategy)
Level 3: the Institutional Context (is about developing an appropriate institutional context for projects and programs to enable them to succeed)
Initialization
Plan  Execute  Control  Close

## Slide 54: The Role of Project Manager (1/4)
Project Managers are assigned by the performing organizations to achieve the project objectives. He is in charge of all aspects of the projects and in the center of interactions between stakeholders and the project itself.

## Slide 55: The Role of Project Manager (2/4)
In particular Project Managers are usually responsible of :
Developing the project management plan and all related plans;
Keeping the project on track in terms of schedule and budget;
Identifying, monitoring and responding to risks;
Providing and timely reporting of project metrics;

## Slide 56: The Role of Project Manager (3/4)
3 tiers of Project Managers:
The Coordinator  they can herd the cats.
The Negotiator  they run with the cats, applying reason to get them to head the proper direction.
The Leader  they inspire cats to follow.
[Ref: T. C. Williams, Transforming Project Managers into Project Leaders, Proceeding of 2012 PMI Global Congress, Vancouver, Canada (2012) ]

## Slide 57: The Role of Project Manager (3/4)
The project environment dictates skill requirement for Project Managers.
Project Management
Technical
Business
Project Management
Technical
Business
Es: PM of 8 person R&D project to redesign an aircraft wing
Es: PM for an IT consulting firm, leading 60 person team that is integrating multiple telecommunication technologies

## Slide 58: The Project Management Office (1/4)
Project Management Office (PMO) is an organizational body or entity assigned various responsibilities related to the centralized and coordinated management of those projects under its domain.
The engineering practice of large project recommends the creation of a Project Management Office (PMO)

## Slide 59: The Project Management Office (4/4)
To reduce the risk of projects failing to deliver to time, cost and quality targets
To increase the success of projects and programmes in delivering the business value expected
To make more efficient use of project resources by using a “shared service”
To make more effective use of scarce skills and resources across projects and programmes
Why do organizations have PMOs ?
[see also: B. Hobbs et M. Aubry, The Project Management Office (PMO): A Quest for Understanding, PMI, (2010)]

## Slide 60: The Project Management Office (2/4)
The main Project Management Office (PMO) services are:
    Administrative support for project managers
    Collating and reporting project status to senior management
    Providing standards, methodologies and a set of PM tools
    Managing project documentation (including risk registers, schedules, incident logs etc)
    Promoting project management within the organization
    Providing estimating, scheduling and risk management expertise to PMs
    Coordinating plans between projects and monitoring resource use
    Monitoring and reviewing project performance
    Implementing and operating a project information system and/or scorecard
    Quality monitoring and enforcement of standards
Basic support Service
Advance specialist Service

## Slide 61: The Project Management Office (3/4)
The main Project Management Office (PMO) services are (cont.):
    Developing competencies of personnel, including training and mentoring for project managers
    Advising project and programme managers
    Evaluating project managers’ performance
    Recruiting, selecting and/or allocating project managers
    Recording, analyzing and disseminating lessons learned
    Identifying, selecting and prioritizing new projects, including involvement in benefits management and business cases, contingencies, etc.
    Allocating resources between projects and programmes
    Providing advice and recommendations to senior management
    Conducting project health checks and post-project reviews
    Monitoring and reviewing PMO performance and its effect on project delivery
Consultancy
and advisory
services
Strategic and governance Service

## Slide 62: End - Lecture 1 Introduction to PM
Summary
Project Life-Cycle
PM Organization
PM Stakeholders
The role of Project Managers
The Project Management Office