## Slide 1: Elements of Project Management and operational planning, Applied to SCIENTIFIC projects: focus on Quality and Project Risks MANAGEMENT
National Institute for Nuclear Physics
Luisella Lari
Corso Nazionale di Formazione INFN
.
16-19 September 2014
Hotel Giò, Perugia, Italia

## Slide 2: Exercise – Lecture 6 Controlling Projects
The Halloween Dress
Baseline Schedule
Create
Design
Create paper model
Cut dress-material
Sew the pieces together
Add
applications

## Slide 3: Exercise – Lecture 6 Controlling Projects
Create the S-curve on the basis of the Baseline plan

## Slide 4: Exercise – Lecture 6 Controlling Projects
Hint: move at the end of each month to calculate the Project status, assuming linear distribution of $ in the activities

## Slide 5: Exercise – Lecture 6 Controlling Projects
CV=
SV=
SPI=
CPI=
BAC=

## Slide 6: Exercise – Lecture 6 Controlling Projects
CV=
SV=
SPI=
CPI=
BAC=

## Slide 7: Exercise – Lecture 6 Controlling Projects